THORNFIELD & ASSOCIATES LLP

Counsel to the Debtor and Debtor in Possession

# EFFECTIVE DATE CONDITIONS CHECKLIST AND STATUS DASHBOARD

In re Oakvale Industrial Holdings, Inc. (captioned in certain filings as “Ridgemont Industrial Holdings, Inc.”), Case No. 24-10387-KBO (Bankr. D. Del.) (Ostrander, J.)

Second Amended Plan of Reorganization dated January 10, 2025 [Dkt. No. 487] (the “Plan”), confirmed by Order entered January 17, 2025 [Dkt. No. 512] (the “Confirmation Order” or “CO”)

| Item | Detail |
| --- | --- |
| Status date | Information current through February 7, 2025 (Debtor’s Status Report filed February 7, 2025; Exit Facility e-mail thread of February 6, 2025; Cure Notice Schedule prepared February 7, 2025). Must be refreshed daily through closing. |
| Target Effective Date | Tuesday, February 18, 2025 (Plan § 1.01 “Effective Date”; CO ¶ 31). Monday, February 17, 2025 (Presidents’ Day) is not a Business Day. |
| Outside Date | Thursday, April 17, 2025 (Plan § 9.03; CO ¶ 32). Exit Facility Commitment Letter terminates automatically on the same date (Commitment Letter § 10.1(b)). |
| Prepared for | Debtor deal team (R. Thornfield / M. Wynn), D. Pellegrino (CFO), S. Rourke (Petworth Advisory Group); for onward circulation to counsel to the Required Consenting First Lien Lenders, the Exit Facility arrangers and Committee counsel as appropriate. |
| Documents reviewed | (1) Plan; (2) Confirmation Order; (3) Debtor’s Status Report re Conditions Precedent (Feb. 7, 2025); (4) Exit Facility Commitment Letter (Dec. 5, 2024) with Exhibits A–C; (5) Exit Facility e-mail thread (Archer / Hollowell / Wynn, Feb. 6, 2025); (6) KERP Order (June 28, 2024); (7) draft Litigation Trust Agreement (Feb. [__], 2025); (8) Cure Notice Schedule workbook (Feb. 7, 2025). Definitive Exit Facility documents, Shareholders’ Agreement, New Organizational Documents, Warrant Agreement, D&O binder, DNREC permits and the Tax Opinion draft were not in the file reviewed. |
| Governing hierarchy | Confirmation Order controls over the Plan and prior orders (CO ¶¶ 30, 83); Plan controls over the Plan Supplement and the Litigation Trust Agreement (Plan, Plan Supplement Exhibits; LTA §§ 1.02, 11.05). Where the Plan and CO state a condition differently, this checklist applies the stricter formulation and flags the conflict. |

# 1. Executive Summary

Bottom line: the February 18, 2025 target Effective Date is at serious risk. On the record as of February 7, only one of the thirteen Plan conditions (§ 9.01(a), finality of the Confirmation Order) appears satisfied, and even that requires docket confirmation. Four conditions are rated RED (not satisfied and not within the Debtor’s unilateral control on the current timeline), and most of the rest are AMBER. The Debtor’s February 7 Status Report characterizes every condition as satisfied or expected to be timely satisfied; the underlying documents do not support that assessment, and the Status Report mis-numbers and omits several conditions (see Section 9).

Gating items (RED):

Exit Facility / Intercreditor Agreement (Plan § 9.01(b) — non-waivable under the Plan). Four intercreditor business points (mixed-collateral waterfall, 180- vs. 90-day standstill, DIP cooperation, releases) remain at a commercial impasse; the ABL credit agreement has two open points (foreign receivables eligibility of Oakvale Flow Solutions, Inc.; cash dominion trigger). Greystone needs agreed final form by Tuesday, February 11 to clear credit committee. The “three Business Days before the Effective Date” execution deadline is stated in every document as February 13, but because February 17 is a bank holiday under both the Plan and Commitment Letter definitions of “Business Day,” the deadline computes to Wednesday, February 12. No Exit Facility funding can occur without an executed Intercreditor Agreement (Commitment Letter §§ 2.2, 3.1(d)).

Kepler cure dispute (Plan § 9.01(h); CO ¶¶ 33(h), 62–65). $500,000 proposed vs. $780,000 claimed ($280,000 in dispute: $180,000 late fees; $100,000 maintenance surcharges). The CO expressly provides no carve-out, and its procedure (30-day negotiation to February 16, then a hearing on not less than 7 days’ notice) cannot produce an adjudication before February 18. Settlement, a consensual escrow arrangement satisfactory to Kepler, or a documented partial waiver is required.

Litigation Trust (Plan § 9.01(g); CO ¶¶ 33(d)–(e), 46, 49). The LTA is an unexecuted draft; Judge Vincenzo’s written Acceptance has not been returned; Schedule B (Trust Advisory Board) is blank and inconsistent with Plan § 7.06; the “Other Claims” catch-all in LTA § 5.01(d) / Schedule A conflicts with Plan § 5.11 and the Plan definition of Litigation Trust Causes of Action.

Regulatory confirmations (Plan § 9.01(j); CO ¶¶ 26–27, 33(k)). As of February 7 the Debtor was still “reviewing” whether a DNREC Change of Control notice is required. If notice is required, the Plan requires that it be given and that no objection be received within the applicable response period, which almost certainly cannot run before February 18. The permits identified in the Status Report (Title V; RCRA Part B) do not match the permits defined in the Plan (Air Quality Permit No. AQM-2019-0472; NPDES Permit No. DE-0023817).

Other significant issues: D&O Tail Policy only quoted, not bound or paid (§ 9.01(i); CO ¶ 33(i)); Tax Opinion not delivered and dependent on holder-level equity data (§ 9.01(k)); Second Lien board designee not delivered, with a designation deadline of Monday, February 10 (§ 9.01(f)); Shareholders’ Agreement must, under the CO, be executed “by or on behalf of all holders” (CO ¶¶ 33(g), 52); Professional Fee Escrow cushion is thin (fees already ~$24.8 million through January vs. $26.0 million escrow); the Status Report’s cash summary omits the $250,000 U.S. Trustee fee line and the $280,000 Kepler upside; and the debtor’s legal name appears as both “Oakvale” and “Ridgemont” across the operative documents, which must be resolved before the Certificate of Incorporation, UCC-1s and credit documents are finalized.

Timing mechanic that is easy to miss. The Plan defines the Effective Date as “the first Business Day after all conditions precedent … have been satisfied or waived” (Plan § 1.01; CO ¶ 31). Read literally, an Effective Date of Tuesday, February 18 requires every condition to be satisfied or waived by Friday, February 14 — yet several conditions (Exit Facility funding, Professional Fee Escrow, Litigation Trust funding, KERP funding, filing of the Certificate of Incorporation) are by nature simultaneous closing deliverables. Recommendation: obtain the written consent of the Required Consenting First Lien Lenders under CO ¶ 31 (“or on such other date as may be determined by the Debtor, with the written consent of the Required Consenting First Lien Lenders”) designating the simultaneous-closing date as the Effective Date, and run an escrowed closing (documents and funds held in escrow on February 14, released at closing on February 18).

Recommended posture: pursue February 18 on a day-by-day critical path (Section 6), but in parallel prepare a fallback Effective Date in the week of February 24 or March 3, 2025. That remains well inside the April 17 Outside Date, but any slip must be managed against (i) the Commitment Letter’s MAE, flex-notice and automatic-termination provisions, (ii) continuing Professional Fee accruals against a fixed $26.0 million escrow, and (iii) the fact that under CO ¶ 32 the Outside Date can be extended only by Court order on motion with Required Consenting First Lien Lender consent (not by agreement, as Plan § 1.01 would otherwise permit), and an extension does not extend the Commitment Letter.

Dashboard tally (Plan § 9.01 conditions plus additional CO ¶ 33 conditions):

| Rating | Meaning | Count | Items |
| --- | --- | --- | --- |
| GREEN | Satisfied, or on track with no material open issue (verification / closing deliverable only) | 4 | 9.01(a) Final Order; 9.01(l) No MAE; CO 33(o) No stay; general liability / property insurance confirmation |
| AMBER | Achievable by target date but open items or conflicts must be closed | 10 | 9.01(c) Prof. Fee Escrow; 9.01(d) Org. Docs; 9.01(e) Shareholders’ Agmt; 9.01(f) Board; 9.01(i) D&O Tail; 9.01(k) Tax Opinion; 9.01(m) Plan Supplement; CO 33(e) LT funding; CO 33(m) KERP; CO 33(n) U.S. Trustee fees |
| RED | Not satisfied; on current trajectory will not be satisfied by February 14/18 without intervention or waiver | 4 | 9.01(b) Exit Facility (incl. Intercreditor); 9.01(g) Litigation Trust; 9.01(h) Executory Contracts (Kepler); 9.01(j) Regulatory (DNREC) |

# 2. Key Dates and Deadline Calendar

Dates computed under Plan § 1.03 (Bankruptcy Rule 9006(a)) and the Plan definition of “Business Day” (days on which commercial banks in Wilmington, Delaware are open). Holidays: Martin Luther King Jr. Day (Mon., Jan. 20, 2025) and Presidents’ Day (Mon., Feb. 17, 2025). Post-Effective Date dates assume a February 18 Effective Date and must be recomputed if it moves.

| Date | Event / Deadline | Source | Status / Comment |
| --- | --- | --- | --- |
| Fri. Jan. 17, 2025 | Confirmation Order entered; Rule 3020(e) stay waived | CO ¶¶ 78, 85 | Done |
| Sun. Jan. 19, 2025 | Earliest date for ABL field examination and appraisal (no earlier than 30 days before Closing Date) | Commitment Letter § 3.3(c) | Confirm field exam / appraisal dated on or after Jan. 19; if ED slips past Feb. 18 by more than the cushion, re-check 30-day freshness |
| Mon. Jan. 27, 2025 | Distribution Record Date (5 Business Days after Confirmation Date). Plan § 8.01 states “approximately January 24” but MLK Day pushes the fifth Business Day to Jan. 27 | Plan §§ 1.01, 8.01 | Confirm which date the claims agent and Indenture Trustee used; affects Tax Opinion (§ 382) holder data and equity allocations |
| Mon. Jan. 27, 2025 | Service of Confirmation Order on all parties in interest (5 Business Days) | CO ¶ 79 | Confirm Donlin Recano certificate of service on file |
| Fri. Jan. 31, 2025 | 14-day appeal period expires (Rule 8002(a)(1)); Rule 8002(b) tolling motions (Rules 7052/9023/9024 within 14 days) also due. Rule 8002(d)(2)(F) bars extension of time to appeal a confirmation order | Plan § 9.01(a); CO ¶ 74 | Status Report: expired “to the Debtor’s knowledge.” Pull docket and obtain certification (see 9.01(a)) |
| Mon. Feb. 3, 2025 | Last day for Commitment Parties to deliver written Flex notice (10 Business Days before anticipated Closing Date of Feb. 18) | Commitment Letter § 5 | Confirm in writing whether any flex was exercised. If ED moves, lenders may assert a new flex window keyed to the new anticipated Closing Date |
| Fri. Feb. 7, 2025 | Status Report filed; 3:00 p.m. ET principals call on intercreditor standstill / waterfall | Status Report; e-mail | Outcome of call to be recorded |
| Mon. Feb. 10, 2025 | Board designation deadline — written notice of designees no later than 5 Business Days before the ED (Feb. 14, 13, 12, 11, 10). Also target for agreed intercreditor final form per Wynn schedule | Plan §§ 4.03, 5.07, 6.02, 9.01(f); CO ¶¶ 12(a)(5)(i), 33(j) | Second Lien (Capstone) designee outstanding |
| Tue. Feb. 11, 2025 | Greystone deadline for intercreditor agreement in agreed final form (2 full Business Days of credit-committee process) | Hollowell e-mail (Feb. 6) | Hard business deadline |
| Wed. Feb. 12, 2025 | (i) Court filing disclosing identities of Reorganized Oakvale Board (3 Business Days before ED); (ii) conservative deadline for execution of all Exit Facility Documentation (3 Business Days before ED, excluding Feb. 17) | Plan § 5.07; Commitment Letter §§ 3.1(d), 9(d), Ex. C; CO ¶ 36 | Documents uniformly say Feb. 13, which counts Presidents’ Day as a Business Day. Obtain written confirmation from both Commitment Parties that Feb. 13 execution is acceptable, or plan to Feb. 12 |
| Thu. Feb. 13, 2025 | Stated execution deadline for Exit Term Loan CA, Exit ABL CA and Intercreditor Agreement; latest date for Term Loan borrowing notice (2 Business Days before Feb. 18) | CO ¶ 36; Commitment Letter § 3.2(b), Ex. C items 1–3, 24 | See Feb. 12 comment |
| Fri. Feb. 14, 2025 | Last Business Day before target ED. Under Plan § 1.01, all conditions must be satisfied/waived today for a Feb. 18 ED absent CO ¶ 31 designation | Plan § 1.01; CO ¶ 31 | Escrowed pre-closing; obtain RCFLL written consent to ED designation |
| Sun. Feb. 16, 2025 | End of 30-day Kepler negotiation period; thereafter either party may request an evidentiary hearing on ≥ 7 days’ notice | CO ¶ 64 | Earliest realistic hearing ≈ Feb. 24 or later absent shortened notice |
| Mon. Feb. 17, 2025 | Presidents’ Day — not a Business Day | Plan § 1.01 “Business Day” | No closings / wires |
| Tue. Feb. 18, 2025 | Target Effective Date / Closing Date | Plan § 1.01; CO ¶ 31; Commitment Letter § 7 |  |
| Thu. Feb. 20, 2025 | Notice of Effective Date filed and served (2 Business Days) | CO ¶ 80 | Draft notice in advance |
| Tue. Feb. 25, 2025 | Initial meeting of Reorganized Oakvale Board (within 5 Business Days) | Plan § 6.02 |  |
| Tue. Mar. 4, 2025 | Outside date for KERP payments (no later than 10 business days after ED) | KERP Order ¶ 3; Plan § 2.05 |  |
| Thu. Mar. 20, 2025 | Administrative Claim request bar date (30 days); rejection damages claim bar date (30 days); Litigation Trust Initial Budget due (30 days) | Plan §§ 2.01, 10.03; LTA § 3.06 |  |
| Fri. Apr. 4, 2025 | Final fee applications due (45 days); IRS Form 8937 due (45 days) | Plan §§ 2.02, 8.06, 13.08; CO ¶¶ 12(a)(4)(iii), 42, 58 |  |
| Thu. Apr. 17, 2025 | Outside Date — Plan null and void, CO vacated, unless ED has occurred or Outside Date extended by Court order (CO ¶ 32); Commitment Letter terminates automatically | Plan § 9.03; CO ¶ 32; Commitment Letter § 10.1(b) | Any extension motion should be filed no later than ~Apr. 2 to allow notice and hearing; Commitment Letter amendment needed separately (§ 14.4) |

# 3. Status Dashboard

Abbreviations: RCFLL = Required Consenting First Lien Lenders (≥ 66⅔% of First Lien Claims held by Consenting First Lien Lenders); CL = Exit Facility Commitment Letter (Dec. 5, 2024); ICA = Intercreditor Agreement; LTA = draft Litigation Trust Agreement; ED = Effective Date. Rows 1–13 track Plan § 9.01(a)–(m); rows 14–18 are additional conditions or closing requirements imposed by the Confirmation Order or the Commitment Letter that the Status Report does not track.

| # | Condition / Source | Waivable? | Status (as of Feb. 7, 2025) | RAG | Gating date | Owner | Immediate next step |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Confirmation Order is a Final Order Plan § 9.01(a); CO ¶¶ 33(a), 74–77 | No (Plan § 9.02; CO ¶¶ 34, 75) | Entered Jan. 17; 14-day appeal period ran Jan. 31. Status Report says expired “to the Debtor’s knowledge” — no docket certification. | GREEN | Satisfied Feb. 1 (verify) | Thornfield | Pull docket; confirm no notice of appeal, Rule 9023/9024 or 8002(b) motion; prepare officer/counsel certificate for Commitment Letter Ex. C item 17. |
| 2 | Exit Facility closing — documents executed and delivered; all CPs to initial borrowing satisfied/waived Plan § 9.01(b); CO ¶¶ 33(b), 35–39; Commitment Letter §§ 3–5, Ex. C | No under Plan § 9.02 (CO ¶ 34 lists only (a); apply Plan). Lenders may waive their own funding CPs (CL § 3.1) | Term Loan CA v.14 substantially final (schedules, opinions open). ABL CA not final (foreign receivables eligibility; cash dominion trigger). Intercreditor at impasse on 4 business points. 25 Ex. C closing deliverables largely unstarted on the record. | RED | Final ICA form Feb. 11; execution Feb. 12 (conservative) / Feb. 13 (stated); funding Feb. 18 | Thornfield; Ledgerstone (Archer); Greystone (Hollowell); Petworth; CFO | Principals call Feb. 7; escalate to business heads; if no ICA term-sheet agreement by Feb. 10, trigger fallback ED and seek written CL amendment (not “flex”). |
| 3 | Professional Fee Escrow established and funded at $26,000,000 Plan §§ 2.02, 9.01(c); CO ¶¶ 33(c), 42 | No (Plan § 9.02) | Not yet funded; funding source is cash plus ABL draw (CL § 2.2). Fees ~$24.8M through Jan. 2025 vs. $26.0M escrow. Escrow bank (acceptable to Debtor and Committee) not identified. | AMBER | Feb. 18 (funded at closing) | CFO; Petworth; Thornfield | Collect fee estimates through ED from all Professionals by Feb. 11; open escrow account; draft escrow agreement; confirm Committee sign-off on institution. |
| 4 | A&R Certificate of Incorporation filed with DE SOS; A&R Bylaws adopted Plan §§ 5.06, 6.01, 9.01(d); CO ¶¶ 33(f), 50–51; CL § 3.1(e) | Yes — Debtor with RCFLL prior written consent | Final form; approved by Hollowell Craine & Burgess as RCFLL counsel. COI to be filed “on the Effective Date.” CO requires bylaws adopted by the Board of Reorganized Oakvale; Plan says “by the Debtor.” Legal-name discrepancy (Oakvale/Ridgemont). | AMBER | Pre-clear by Feb. 12; file with ED effective time | Thornfield; DE registered agent | Confirm exact legal name on DE register; pre-clear COI with DE SOS; file with future effective time (DGCL § 103(d)); board resolution adopting bylaws at closing; obtain certified copies (CL Ex. C item 11). |
| 5 | Shareholders’ Agreement executed Plan §§ 5.03, 9.01(e); CO ¶¶ 33(g), 52 | Yes — Debtor with RCFLL consent (but CO formulation stricter) | Substantially final; conforming edits to track Exit Facility and LTA. Plan requires execution by Debtor/Reorganized Oakvale; CO requires execution “by or on behalf of all holders” of New Common Stock. | AMBER | Feb. 14 (escrow) | Thornfield; RCFLL counsel | Build deemed-joinder/attorney-in-fact mechanic (Plan § 5.03 deemed acceptance + CO ¶ 86) into SHA and ED notice; obtain RCFLL written confirmation that this satisfies CO ¶ 33(g). |
| 6 | Reorganized Board designated (3 RCFLL; 1 Second Lien; Harwick) with notice ≥ 5 Business Days before ED Plan §§ 4.03, 5.07, 6.02, 9.01(f); CO ¶¶ 12(a)(5), 33(j) | Yes — Debtor with RCFLL consent; Plan § 6.02 says failure to designate does not prevent ED (seat stays vacant) | RCFLL designees: Margaret Chao, David Leinart, Robert Peña. Harwick continues. Second Lien designee not received. Court disclosure filing not yet made. | AMBER | Designations Feb. 10; Court filing Feb. 12 | Capstone (2L Agent); Thornfield | Written demand to Capstone for designee and qualifications by Feb. 10; file board disclosure notice by Feb. 12; if no 2L designee, document § 6.02 vacancy plus § 9.02 waiver of § 9.01(f) to that extent; confirm CL § 3.1(f) lender satisfaction. |
| 7 | Litigation Trust Agreement executed and delivered; Trustee qualified and written acceptance executed Plan §§ 7.01–7.06, 9.01(g); CO ¶¶ 33(d), 45–49 | Yes — Debtor with RCFLL consent (CO ¶ 49) | LTA is a draft (“NOT FOR EXECUTION”); Vincenzo Acceptance (Ex. 1) not returned; trustee compensation/indemnity still under negotiation; Schedules A (defendants) and B (TAB) incomplete; Committee signatory not designated; several Plan conflicts (Section 4.7). | RED | Execution by Feb. 14 (escrow); Trustee acceptance ASAP | Thornfield; Committee counsel; Vincenzo and personal counsel | Same-day call with Vincenzo’s counsel; close comp terms ($650/hr; $350k cap; 3% success fee over $5M); conform LTA to Plan; finalize Schedules; arrange trust account and EIN. |
| 8 | All 43 designated contracts/leases assumed; Cure Costs paid or arranged to counterparties’ satisfaction; disputes resolved Plan §§ 9.01(h), 10.01–10.02; CO ¶¶ 33(h), 60–65 | Yes under Plan § 9.02/CO ¶ 34 with RCFLL consent — but CO ¶ 65 says no carve-out exists | 42 of 43 resolved ($3,350,000 agreed cure). Kepler CNC lease disputed ($500,000 vs. $780,000). | RED | Resolution by Feb. 14 | Thornfield (Wynn); CFO; RCFLL | Settlement offer now; alternatively offer $500k payment + $280k escrow acceptable to Kepler (satisfies § 9.01(h) “arrangements … satisfactory to the counterparties”); in parallel seek shortened-notice hearing and prepare documented partial waiver. |
| 9 | D&O Tail Policy bound and effective; evidence delivered; premium paid Plan §§ 1.01, 9.01(i); CO ¶¶ 33(i), 56 | Yes — Debtor with RCFLL consent | Quote only: Sentinel, 6-year runoff, $15M aggregate limit, $1,350,000 premium. Not bound; premium unpaid. LTA cites Policy No. SSI-D&O-2024-09173 — reconcile. | AMBER | Bind by Feb. 14; premium at or before closing | CFO; broker; Thornfield | Instruct broker to bind; review form for insured-v-insured carve-out preserving Litigation Trust claims against Stanmore/Haight; obtain binder for closing set. |
| 10 | Governmental / regulatory approvals: (i) DNREC Change of Control; (ii) DOD MIL-V-24509 qualification in force, no pending adverse action; HSR Plan § 9.01(j); CO ¶¶ 23–27, 33(k); CL § 3.1(i) | Yes — Debtor with RCFLL consent | DNREC: still “reviewing” permits; permits listed in Status Report do not match Plan definition. DOD: oral confirmation from government contracts counsel; CO ¶ 27 change-of-control notification point not addressed in writing. HSR: no-filing position rests on a 25% test that is not the HSR test. | RED | DNREC determination immediately; if notice required, response period must run before ED | Environmental counsel; govt. contracts counsel; antitrust counsel; Thornfield | Obtain written permit-by-permit analysis by Feb. 10; if notice required, give it now and seek DNREC written no-objection; written DOD memo; holder-level HSR analysis. |
| 11 | Tax Opinion delivered (Merriweather & Cain) Plan §§ 1.01, 9.01(k), 13.08; CO ¶¶ 33(l), 59 | Yes — Debtor with RCFLL consent | In preparation; § 382 analysis depends on final shareholder composition. CO requires form and substance reasonably satisfactory to Debtor and RCFLL and expanded scope (§ 108(b) attribute reduction; ~$98.7M COD). | AMBER | Draft to RCFLL by Feb. 11; final by Feb. 14 | Merriweather & Cain; Petworth; Thornfield | Deliver holder-level allocation data (Distribution Record Date register) now; circulate draft opinion; align LTA tax characterization (QSF vs. grantor/liquidating trust). |
| 12 | No Material Adverse Effect since Confirmation Date Plan § 9.01(l); CL §§ 3.1(c), 8(e), 10.2(a) | Yes — Debtor with RCFLL consent (lender MAE not waivable by Debtor) | No MAE reported in any document. Note CL MAE runs from the Petition Date and has carve-outs; Plan MAE has none. | GREEN | Bring-down at closing | CFO | Officer’s certificate (CL Ex. C item 14); monitor DOD/DNREC and key customers through closing. |
| 13 | Plan Supplement documents finalized, reasonably acceptable to Debtor and RCFLL, executed where required Plan § 9.01(m); Plan Supplement Exs. A–L | Yes — Debtor with RCFLL consent | Exs. C (SHA), D (LTA), F–H (Exit docs), J (Tax Opinion), K (D&O), L (board notices) not final. No status reported anywhere for Ex. I (Series A Warrant Agreement) or for New Common Stock issuance mechanics. | AMBER | Feb. 14 | Thornfield; RCFLL counsel | Exhibit-by-exhibit sign-off log (Section 5); file amended Plan Supplement for any material changes; warrant agent/transfer agent/DTC set-up. |
| 14 | Litigation Trust received $1,500,000 initial funding CO ¶¶ 33(e), 47; Plan § 7.03 | Unclear — CO-only condition; CO ¶ 34 waiver applies to Plan § 9.01 conditions | Included in cash budget; trust account not yet open (LTA § 2.03(b) wire to account designated by Trustee). | AMBER | Feb. 18 funds flow | CFO; Trustee | Trust EIN and account; wire instructions verified by call-back. |
| 15 | KERP payments ($2,150,000; 14 participants) funded and payable on ED CO ¶¶ 13, 33(m), 55; Plan § 2.05; KERP Order | Unclear — CO-only condition | In liquidity projections. Forfeiture rules conflict among KERP Order ¶ 4, Plan § 2.05 and CO ¶ 55. Employment status of all 14 participants not confirmed. | AMBER | Funding Feb. 18; payment by Mar. 4 | CFO; HR; Thornfield | HR certification of continuous employment through ED; payroll run with withholding; resolve forfeiture-rule conflict before any separation is treated. |
| 16 | U.S. Trustee fees (28 U.S.C. § 1930) paid or reserved CO ¶¶ 12(a)(12), 33(n); Plan § 13.05 | Unclear — CO-only condition | Plan budgets $250,000; omitted from Status Report cash summary ($54.15M vs. Plan $54.4M). | AMBER | Feb. 18 | CFO | Compute Q1 2025 fee on projected ED disbursements; add to funds flow; confirm prior quarters paid. |
| 17 | No stay of the Confirmation Order in effect CO ¶ 33(o) | Unclear — CO-only condition | Rule 3020(e) stay waived (CO ¶¶ 78, 85); no stay motion reported. | GREEN | Bring-down at closing | Thornfield | Docket check on Feb. 14 and morning of ED. |
| 18 | General liability / property insurance remains in force or replaced Plan § 10.04; CO ¶ 57; CL § 3.1(k) | Plan § 10.04 is a covenant, not a § 9.01 condition; CL § 3.1(k) is a funding CP | Broker (Whitfield & Prescott) confirmed no lapse. Lender endorsements (additional insured / lender loss payee) not yet obtained. Cure Schedule lists a different broker (Heritage Insurance Brokers, item 39). | GREEN | Closing | CFO; broker | Obtain certificates and endorsements naming both Administrative Agents (CL Ex. C item 18); confirm which broker is engaged. |

# 4. Detailed Conditions Checklist

For each condition: the operative requirement (Plan and Confirmation Order), current status drawn from the documents reviewed, issues and inconsistencies, the closing evidence that should be in the closing set, and action items. Checkboxes (☐) are open; (☑) are complete on the record reviewed.

## 4.1 Plan § 9.01(a) — Confirmation Order Has Become a Final Order

| Element | Detail |
| --- | --- |
| Overall rating | GREEN — likely satisfied as of February 1, 2025; requires verification |
| Requirement | Confirmation Order must be a Final Order: appeal/reargument period expired with no appeal or motion pending (or resolved without modification). Non-waivable (Plan § 9.02; CO ¶¶ 34, 75). CO ¶ 33(a) definition additionally contemplates written waivers of appeal rights and affirmance on appeal; CO ¶ 33(o) separately requires that no stay be in effect. |
| Status | CO entered Friday, January 17, 2025; Rule 8002(a)(1) 14-day period expired Friday, January 31, 2025 (CO ¶ 74). Status Report states only that the period has expired “to the Debtor’s knowledge.” Rule 3020(e) stay waived (CO ¶¶ 78, 85). Under Rule 8002(d)(2)(F) the Court may not extend the time to appeal an order confirming a plan under § 1129, so a late “excusable neglect” appeal is not a risk. |
| Issues | (1) Need affirmative docket confirmation that no notice of appeal and no Rule 7052, 9023 or 9024 motion (which would toll under Rule 8002(b)) was filed on or before January 31. (2) Commitment Letter § 3.1(a) requires the CO to be reasonably satisfactory to each Commitment Party — confirm no lender reservation was communicated. (3) Commitment Letter § 10.1(h) terminates commitments on any reversal, vacatur or stay on appeal. |
| Closing evidence | ☐ Certified copy of CO (CL Ex. C item 16) ☐ Certified docket report as of Feb. 14 and ED morning ☐ Counsel certificate that CO is a Final Order (CL Ex. C item 17) |
| Actions | ☐ Thornfield to pull docket (Dkt. 512 onward) and confirm no appellate filings — by Feb. 10. ☐ Bring-down docket check on ED morning (also satisfies CO ¶ 33(o)). |

## 4.2 Plan § 9.01(b) — Exit Facility Closing

| Element | Detail |
| --- | --- |
| Overall rating | RED — critical path item; intercreditor impasse; non-waivable at Plan level |
| Requirement | Exit Facility Documents executed and delivered by all parties, and all conditions precedent to initial borrowing satisfied or waived (Plan § 9.01(b)). Non-waivable under Plan § 9.02. CO ¶ 34 identifies only § 9.01(a) as non-waivable and the CO controls on inconsistency (CO ¶ 30), but the conservative reading — and the one the lenders will apply — is that (b) cannot be waived. CO ¶ 33(b) also requires the documents to be reasonably acceptable to the Debtor and RCFLL; CO ¶ 36 requires execution no later than 3 Business Days before the ED. Facilities: $250M Exit Term Loan (Ledgerstone; Term SOFR (0.75% floor) + 475 bps; 5 yrs; 1% amortization) and $75M Exit ABL Revolver (Greystone; Term SOFR + 200 bps grid; 4 yrs; 85% eligible A/R + 65% eligible inventory). |
| Status — Term Loan | Credit agreement v.14 “substantially final”; open items ministerial (disclosure and perfection schedules, officer’s certificates, legal opinions); Ledgerstone targets Feb. 12 (Archer e-mail). Counsel to Ledgerstone is still listed as “to be designated” in CL § 6.2 — confirm. |
| Status — ABL | Later-stage draft, not substantially final. Open: (i) borrowing-base eligibility of foreign receivables generated by Oakvale Flow Solutions, Inc. (Texas non-debtor subsidiary); (ii) cash dominion trigger threshold. |
| Status — Intercreditor | Commercial impasse at working level. Open points: (1) waterfall / “mixed collateral” turnover once ABL paid in full (Greystone: blanket turnover “difficult,” open to caps); (2) standstill — Greystone 180 days vs. Ledgerstone 90 days; (3) DIP financing cooperation / priming consent rights (both sides say solvable; Debtor proposed Whitfield Industries approach); (4) whether ICA should include mutual releases. Greystone requires agreed final form by Tue., Feb. 11 for credit committee sign-off by Feb. 12. |
| Key issues | (1) Business-day miscount. CL § 7 defines Business Day to exclude days NY or Wilmington banks are closed; Presidents’ Day (Feb. 17) is such a day, so “3 Business Days prior to” Feb. 18 is Feb. 12, not Feb. 13 as stated in CL §§ 3.1(d), 9(d), Ex. B, Ex. C and CO ¶ 36. Obtain written acknowledgment from both Commitment Parties that Feb. 13 execution satisfies § 3.1(d), or plan to Feb. 12. (2) The ICA is a funding condition for both facilities (CL §§ 2.2, 3.1(d); Ex. B) — “no funding shall be made under the Exit ABL Revolver in the absence of an executed Intercreditor Agreement.” (3) Flex is not an extension tool. The Wynn e-mail proposes extending the documentation deadline “under the Commitment Letter’s flex provisions”; CL § 5 flex covers pricing/OID and structure only. An extension requires a written amendment or waiver signed by both Commitment Parties and the Borrower (CL § 14.4); alternatively each lender may waive its own § 3.1(d) timing condition (CL § 3.1 lead-in) — the Plan-level condition in § 9.01(b) is satisfied if the CPs are “satisfied or waived.” (4) Greystone’s dual role. Greystone is First Lien Agent (and its lender group drives RCFLL consents, including any § 9.02 waivers and CO ¶ 31 ED designation) and the ABL arranger negotiating against Ledgerstone; Hollowell Craine & Burgess acts for Greystone in both capacities and approved the New Organizational Documents as RCFLL counsel. Confirm RCFLL consents are given by the requisite holders, not by Greystone as agent alone. (5) Sources and uses ambiguity. Plan § 4.02(a) and CO ¶ 43(a) describe First Lien holders receiving their Pro Rata “participation in” / “share of” the $250M Exit Term Loan (a take-back structure), while CL § 2.1 describes Ledgerstone-arranged term loan proceeds funding ED payments and “refinanc[ing] and retir[ing] certain prepetition secured indebtedness.” The funds flow must establish how much (if any) of the $250M is new cash available for the $54.4M ED requirements. (6) Non-debtor guarantors. Oakvale Valve Manufacturing, LLC (DE) and Oakvale Flow Solutions, Inc. (TX) must guarantee and grant liens; Plan § 5.08 and CO ¶ 86 deemed corporate authority do not extend to non-debtors — separate manager/board resolutions, good standings and officer certificates are required. (7) Flex notice deadline (10 Business Days before anticipated closing) fell on Feb. 3; confirm whether flex was exercised. Greystone has signalled that a delay could reopen flex and MAE questions. (8) CL § 3.2(c) requires evidence of sufficiency of funds including “administrative claims of approximately $38.2 million” and $26.0M Professional Fee Escrow — the $38.2M figure already includes ~$23.5M of professional fees; the sufficiency certificate should use the Plan § 5.10 build ($54.4M) to avoid an apparent shortfall. |
| Closing evidence (summary; see Section 5) | ☐ Executed Term Loan CA ☐ Executed ABL CA ☐ Executed ICA ☐ Security, pledge, guaranty, IP security agreements ☐ Account control agreements ☐ UCC-1s (DE, TX) ☐ Secretary’s, officer’s and solvency certificates (Pellegrino) ☐ Legal opinions (Thornfield; local counsel) ☐ Borrowing base certificate ☐ Field exam/appraisal (dated on/after Jan. 19) ☐ Lien searches ☐ Insurance endorsements ☐ Fee Letter payment ☐ Borrowing notice (by Feb. 13) |
| Actions | ☐ Feb. 7 principals call — record outcome; propose bridge: standstill 120–150 days with acceleration of standstill on ABL enforcement; capped turnover of mixed-collateral proceeds (Hollowell signalled openness to caps); DIP cooperation per Whitfield precedent; releases remain solely in the Plan (Plan Art. XII controls). ☐ ICA final form by Feb. 10 (Debtor target) / Feb. 11 (Greystone hard stop). ☐ ABL open points closed by Feb. 10. ☐ Written confirmation of execution deadline (Feb. 12 vs. 13) from both Commitment Parties by Feb. 10. ☐ Non-debtor subsidiary resolutions and Texas good standing by Feb. 12. ☐ Contingency: if ICA term sheet not agreed by Feb. 10, notify lenders under CL § 9(f) of change in target ED and negotiate written § 14.4 amendment re-setting the documentation deadline against a new ED. |

## 4.3 Plan § 9.01(c) — Professional Fee Escrow ($26,000,000)

| Element | Detail |
| --- | --- |
| Overall rating | AMBER — fundable at closing, but sufficiency cushion is thin; non-waivable |
| Requirement | Escrow established and funded in the amount of $26,000,000 (Plan §§ 2.02, 9.01(c)); funded from cash on hand and/or Exit ABL proceeds (CO ¶¶ 33(c), 42; CL § 2.2 permits ABL use up to $26.0M). Interest-bearing account at an institution acceptable to the Debtor and the Committee (Plan § 2.02). Non-waivable (Plan § 9.02). |
| Status | Not yet funded (funds at closing). Status Report: fees through January 2025 ≈ $24.8M vs. $23.5M at the Disclosure Statement; escrow “expected to be sufficient.” No escrow agent or account identified. |
| Issues | (1) Cushion of ~$1.2M must absorb February fees (including heavy pre-closing work) and any success/transaction fees payable on emergence (e.g., Petworth, subject to its $8.5M fee cap per Dkt. No. 78). (2) The Plan fixes the amount at $26.0M; if estimates exceed it, an increase should be documented with RCFLL consent and noticed, since the Plan says the Debtor “has determined [it] is sufficient.” (3) Escrow is not estate property (Plan § 2.02); escrow agreement should say so and provide for return of residual to Reorganized Oakvale. (4) The $26.0M depends on the ABL closing — ties this non-waivable condition to the Exit Facility critical path. |
| Closing evidence | ☐ Escrow agreement executed ☐ Committee written acceptance of institution ☐ Wire confirmation of $26,000,000 |
| Actions | ☐ Request good-faith accrued-and-unpaid fee estimates through ED from every retained Professional (Debtor and Committee) by Feb. 11. ☐ Petworth to stress-test cushion. ☐ Select bank; circulate escrow agreement to Committee counsel by Feb. 11. |

## 4.4 Plan § 9.01(d) — New Organizational Documents

| Element | Detail |
| --- | --- |
| Overall rating | AMBER — documents final; filing mechanics and legal-name issue open |
| Requirement | A&R Certificate of Incorporation filed with the Delaware Secretary of State and A&R Bylaws adopted (Plan §§ 5.06, 6.01, 9.01(d)). Must authorize 10,000,000 common and 2,000,000 undesignated preferred, par $0.001 (CO ¶¶ 33(f), 51) and prohibit non-voting equity (§ 1123(a)(6)). CO ¶ 33(f) requires bylaws adopted by the Board of Directors of Reorganized Oakvale (Plan: “by the Debtor”). CL § 3.1(e) requires the documents to be reasonably satisfactory to the Commitment Parties. Post-emergence name: “Reorganized Oakvale Industrial Holdings, Inc.” (CO ¶ 54). |
| Status | Final form; approved by Hollowell Craine & Burgess as counsel to RCFLL. COI “will be filed with the Delaware Secretary of State on the Effective Date.” |
| Issues | (1) Entity name. The Plan, CO, KERP Order, Status Report captions and signature blocks of the Plan, LTA and Commitment Letter use “Ridgemont Industrial Holdings, Inc.”; the bodies of all documents use “Oakvale Industrial Holdings, Inc.” (same EIN 27-4831956). The COI, UCC-1s (seriously-misleading-name risk under UCC § 9-506), credit documents and the share register must use the exact registered legal name; any rename must be in the COI. (2) Filing “on the Effective Date” is circular with the Plan definition of ED (Section 1); use DGCL § 103(d) future effective time and escrowed filing. (3) Commitment Party sign-off on COI/Bylaws not evidenced. (4) MIP is not a condition (Plan § 5.04; CO ¶ 53) but the COI/bylaws should accommodate the 8% MIP reserve and the 500,000 Series A Warrant shares within the authorized 10,000,000 shares — all 10,000,000 authorized common shares are issued at emergence (Plan § 5.02), leaving no authorized shares for warrant exercise or MIP awards. Confirm the authorized share count or a charter amendment mechanism before filing. |
| Closing evidence | ☐ DE SOS filing receipt / certified COI ☐ Board resolution adopting bylaws ☐ Certified copies to lenders (CL Ex. C item 11) ☐ DE good standing (CL Ex. C item 12) |
| Actions | ☐ Confirm legal name with DE SOS records — Feb. 10. ☐ Resolve authorized-share capacity for warrants and MIP with RCFLL — Feb. 11. ☐ Pre-clear COI; file with effective time at closing. ☐ Obtain Commitment Parties’ sign-off. |

## 4.5 Plan § 9.01(e) — Shareholders’ Agreement

| Element | Detail |
| --- | --- |
| Overall rating | AMBER — substantially final; execution standard differs between Plan and CO |
| Requirement | Plan § 9.01(e): executed and delivered by the Debtor or Reorganized Oakvale, reasonably acceptable to RCFLL. CO ¶¶ 33(g), 52: executed “by or on behalf of all holders entitled to receive Reorganized Common Stock,” reasonably acceptable to RCFLL and the Debtor. Terms: registration rights (demand/piggyback), 18-month transfer restriction, tag/drag (Plan § 5.03). |
| Status | Substantially final; minor conforming edits to track final Exit Facility documents and LTA (Status Report § III.C). |
| Issues | Literal compliance with the CO formulation (signatures from every Class 1/2/5 holder, including ~$139M of unsecured and Senior Notes holders) is impracticable by Feb. 14. Plan § 5.03 deems every recipient to have accepted and be bound; the SHA should include an express deemed-joinder and the ED notice should recite it. Transfer restrictions on § 1145 securities should be reconciled with DTC eligibility for the Class 5 distribution. |
| Closing evidence | ☐ SHA executed by Reorganized Oakvale ☐ RCFLL written acceptance ☐ Deemed-joinder language in SHA and ED notice |
| Actions | ☐ Finalize conforming edits after ICA/LTA settle (by Feb. 13). ☐ Obtain RCFLL written confirmation that deemed execution satisfies CO ¶ 33(g) (or documented § 9.02 waiver of any residual). |

## 4.6 Plan § 9.01(f) — Board Designations

| Element | Detail |
| --- | --- |
| Overall rating | AMBER — Second Lien designee outstanding; deadline Monday, February 10 |
| Requirement | Five-member board: three RCFLL designees; one Second Lien designee (through Capstone, as Second Lien Agent); Gerald T. Harwick. Written notice of each designee (identity and qualifications) no later than 5 Business Days before the ED (Plan §§ 4.03, 5.07, 6.02, 9.01(f); CO ¶¶ 12(a)(5)(i), 33(j)); identities disclosed in a Court filing at least 3 Business Days before ED (Plan § 5.07). Board must be reasonably satisfactory to the Commitment Parties (CL § 3.1(f)). |
| Status | ☑ RCFLL designees: Margaret Chao, David Leinart, Robert Peña. ☑ Harwick continues as CEO/director; Pellegrino continues as CFO. ☐ Second Lien designee not received. ☐ Court disclosure filing not made. |
| Issues | (1) With Presidents’ Day excluded, the 5-Business-Day deadline for a Feb. 18 ED is Mon., Feb. 10 (not Feb. 11). (2) Plan § 6.02 says failure to designate does not prevent the ED (seat remains vacant), but § 9.01(f) and CO ¶ 33(j) make timely designation a condition — reconcile by a documented § 9.02 waiver (Debtor + RCFLL written consent) limited to the vacant Second Lien seat. (3) Board disclosure supports § 1129(a)(5) findings (CO ¶ 12(a)(5)). (4) If ED moves, the deadlines move with it. |
| Closing evidence | ☐ Designation notices (Plan Supplement Ex. L) ☐ Notice of board identities filed ☐ D&O questionnaires / consents to serve ☐ Initial board meeting within 5 Business Days after ED (by Feb. 25) |
| Actions | ☐ Written notice to Capstone and its counsel today requiring designee by Feb. 10. ☐ File board notice by Feb. 12. ☐ Pre-draft limited waiver for vacant seat. |

## 4.7 Plan § 9.01(g) — Litigation Trust Agreement and Trustee Acceptance

| Element | Detail |
| --- | --- |
| Overall rating | RED — draft not executable; Trustee acceptance outstanding |
| Requirement | LTA executed and delivered; Litigation Trustee (Hon. Harold B. Vincenzo, ret.) qualified and has executed written acceptance (Plan §§ 7.02, 9.01(g); CO ¶¶ 33(d), 46, 49). CO ¶ 49 confirms failure means the condition is not satisfied and ED cannot occur unless waived under Plan § 9.02. Separately, the trust must receive $1.5M initial funding (CO ¶ 33(e); Section 4.14). |
| Status | LTA marked “DRAFT — NOT FOR EXECUTION,” dated “February [__], 2025.” Exhibit 1 Acceptance circulated but not returned; Status Report says compensation, expense reimbursement and indemnification still under discussion with Mr. Vincenzo and his counsel. Committee signatory “to be designated.” Trustee notice details blank. |
| Issues — conflicts with Plan/CO (Plan controls, LTA §§ 1.02, 11.05) | (1) Scope of assigned claims. LTA § 5.01(d) and Schedule A add an “Other Claims (Catch-All)” category sweeping in all estate claims “not specifically retained … under Section [●] of the Plan.” The Plan definition of Litigation Trust Causes of Action is limited to three categories (§ 1.01; § 7.04; CO ¶ 48) and Plan § 5.11 preserves all other Causes of Action for Reorganized Oakvale. Delete or conform. LTA also expands the Lockwood & Mathers claims to malpractice/negligence (Plan: “indemnification claims”; CO ¶ 48(c): “indemnification claims and related claims”) — acceptable if within CO ¶ 48(c) but confirm with RCFLL. (2) Trust Advisory Board. Plan § 7.06: three members = Vantage Supply Co., Ironclad Coatings, LLC and one member appointed by the Court on application; LTA § 4.01/Schedule B: Committee designates all three and suggests a Senior Notes representative. An application for the Court-appointed member should be filed now. (3) Settlement thresholds. Plan § 7.06: TAB approves settlements “in excess of $500,000”; LTA § 5.03(b): $500,000 “or more,” plus $1M aggregate and > $2M Court approval tiers. (4) Tax characterization. Plan § 7.01: qualified settlement fund (Treas. Reg. § 1.468B-1) or, alternatively, grantor trust; LTA §§ 2.01, 8.01: liquidating trust under § 301.7701-4(d) / grantor trust. Align with Tax Opinion. (5) Citations and dates. LTA recites Plan dated December 6, 2024 (Plan is dated January 10, 2025) and Plan Supplement filed January 3, 2025 (Plan says January 8, 2025); cites Plan “Section 7.04” for the trustee designation (it is § 7.02); § 9.01 cross-references left blank. (6) Signature blocks name “Ridgemont.” (7) Unclaimed distributions: LTA 90 days vs. Plan § 8.05 180 days for Plan distributions — confirm intended. |
| Other open drafting items | Schedule A transferee schedules (preference/fraudulent transfer defendants “[●]”); Schedule B; Committee designation deadline “[●] Business Days” (§ 4.01); Trustee contact details; trust EIN and account (§§ 2.03(b), 8.01); Trustee compensation ($650/hr; $350,000 annual cap; 3% success fee above $5M Net Litigation Proceeds) — the success fee is not in the Plan and should be disclosed in the Plan Supplement. |
| D&O interaction | The fiduciary-duty claims against Stanmore and Haight ($12M est.) will likely look to D&O coverage for recovery. Confirm the Sentinel tail policy (Section 4.9) does not contain an insured-versus-insured exclusion that would bar claims by the Litigation Trust as assignee of the estate, or obtain a carve-out. |
| Closing evidence | ☐ Executed LTA (Debtor, Reorganized Debtor at closing, Committee, Trustee) ☐ Executed Acceptance (Ex. 1) ☐ Final Schedules A and B ☐ Trust EIN and bank account ☐ Wire of $1,500,000 |
| Actions | ☐ Partner-level call with Mr. Vincenzo’s counsel Feb. 10 to close compensation/indemnity and obtain signed Acceptance (can be held in escrow). ☐ Conform LTA to Plan (items 1–7) and circulate to Committee counsel and RCFLL by Feb. 11. ☐ File application for Court-appointed TAB member. ☐ Fill Schedules A/B by Feb. 12. |

## 4.8 Plan § 9.01(h) — Assumption of Executory Contracts; Cure

| Element | Detail |
| --- | --- |
| Overall rating | RED — Kepler dispute unresolved; CO provides no carve-out |
| Requirement | All 43 contracts/leases on the Assumption Schedule (Plan Supplement Ex. E) assumed; all Cure Costs paid or “arrangements for payment … made in a manner satisfactory to the counterparties and the Debtor” (Plan § 9.01(h)). CO ¶ 33(h): cure paid or reserves established and all disputed cure amounts resolved by the Court or agreement; disputed assumption not given effect until resolved (CO ¶¶ 62, 65). CO ¶ 65: no carve-out, severance or exception for Kepler. |
| Status (Cure Notice Schedule, Feb. 7) | Cure notices served Nov. 15, 2024; objection deadline Dec. 15, 2024. 42 counterparties resolved with no objection (real property $2,750,000; software $500,000; equipment other than Kepler $100,000; 35 zero-cure contracts). Kepler Manufacturing Systems, Inc. (CNC lease, 3 Model X-400 milling centers; objection filed Dec. 10, 2024, Dkt. No. 498): Debtor $500,000 vs. Kepler $780,000 (late fees $180,000 — Debtor says unenforceable penalty; maintenance surcharges $100,000 — Debtor says not properly invoiced). Maximum cure exposure $4,130,000. |
| Timing problem | CO ¶ 64 gives the parties until Feb. 16 to settle; thereafter either party may request a hearing on ≥ 7 days’ notice — i.e., no adjudication before roughly Feb. 24 absent an order shortening notice. Feb. 18 therefore requires a consensual outcome. |
| Options | A. Settle (preferred): delta is $280,000 (0.5% of ED cash needs); a split or waiver of the late-fee component is economically rational given the cost of delay. B. Consensual escrow: pay $500,000 and escrow the $280,000 delta (or pay $780,000 into escrow) with Kepler’s written agreement that assumption is effective and the balance will be released per settlement or Court order — this satisfies § 9.01(h) on its own terms (“arrangements … satisfactory to the counterparties”) and, with a short stipulated order, CO ¶ 33(h). C. Partial waiver of § 9.01(h) as to Kepler only (Debtor + RCFLL prior written consent; Plan § 9.02; CO ¶ 34), with assumption deferred until resolution and Debtor continuing to perform (CO ¶ 62). Given CO ¶ 65, file a certification of counsel / proposed order or notice so the Court and Kepler are not surprised. D. Remove the Kepler lease from the Assumption Schedule (deemed rejected, Plan § 10.03): eliminates the condition but loses three CNC milling centers and creates a rejection-damages claim; requires operational sign-off and RCFLL consent. E. Expedite: move to shorten notice for an evidentiary hearing (Del. Bankr. L.R. 9006-1(e)) as a backstop. |
| Other issues | (1) Counterparty names differ across documents: HQ lease — Plan “Commerce Parkway Properties, LLC” vs. Schedule “Brandywine Realty Partners, LP”; Baton Rouge — “Pelican Industrial Realty Partners” (CO: 7820 Industrial Blvd.) vs. “Magnolia Industrial Properties, LLC” (2200 Industrial Blvd.); Houston — “Gulf Tower Management, Inc.” (CO: 1100 Travis St.) vs. “Lone Star Office Group, Inc.” (3400 Westheimer Rd.). Confirm payee and wire instructions against the leases before paying. (2) The Plan § 10.01 cure table shows software at “$0 (current)” and Kepler $500,000 separately from “equipment leases $600,000”; the Schedule and CO ¶ 61 show software $500,000 and equipment $600,000 including Kepler. Totals match ($3.85M) but the Plan table is internally wrong. (3) Plan § 10.02 sets the cure-objection deadline at 14 days before the Confirmation Hearing (Dec. 30, 2024) vs. the noticed Dec. 15, 2024 — no practical effect (no late objections) but note for the record. (4) Status Report § III.H says assumption must be “by order of the Court” — assumption is effected by the Plan and CO ¶ 60. |
| Closing evidence | ☐ Kepler settlement agreement / stipulation and order, or executed escrow agreement, or executed waiver ☐ Cure payment wires for 42 resolved contracts (verify payees) ☐ Final Assumption Schedule |
| Actions | ☐ Settlement proposal to Kepler Feb. 10, with escrow alternative. ☐ RCFLL pre-clearance of settlement authority and fallback waiver. ☐ Prepare motion to shorten notice as backstop. ☐ CFO: cure payee verification. |

## 4.9 Plan § 9.01(i) — D&O Tail Policy

| Element | Detail |
| --- | --- |
| Overall rating | AMBER — within Debtor’s control, but not yet bound or paid |
| Requirement | Six-year runoff D&O policy from Sentinel Specialty Insurance Group, premium $1,350,000, bound and effective with evidence of coverage delivered (Plan §§ 1.01, 9.01(i)). CO ¶ 33(i): bound and initial premium paid. CO ¶ 56 permits another carrier approved by the Debtor with RCFLL consent; premium payable as an administrative expense. |
| Status | Quote only (Status Report § III.I): Sentinel, six years, $15,000,000 aggregate limit, $1,350,000 premium; Debtor “intends to bind” before ED. The draft LTA (§ 9.03) refers to Policy No. SSI-D&O-2024-09173 — confirm whether that is a quote reference or an issued policy. |
| Issues | (1) Binding and premium payment must precede the ED under CO ¶ 33(i); coordinate the premium wire (cash on hand) ahead of the Exit funding or arrange binder with premium due at closing acceptable to carrier and lenders. (2) Coverage terms: confirm insured-v-insured exclusion carve-out for claims brought by the Litigation Trust/Trustee as estate assignee (claims against Stanmore and Haight are expressly preserved — Plan § 12.01; CO ¶ 71), and that Stanmore/Haight remain insureds only to the extent intended. (3) Plan Supplement Ex. K (Tail Policy Terms) must be final and RCFLL-acceptable (§ 9.01(m)). |
| Closing evidence | ☐ Binder / policy declarations ☐ Premium payment confirmation ($1,350,000) ☐ Broker evidence-of-coverage letter |
| Actions | ☐ Instruct broker to bind by Feb. 12; premium funded by Feb. 14. ☐ Coverage counsel review of exclusions by Feb. 11. |

## 4.10 Plan § 9.01(j) — Governmental and Regulatory Approvals

| Element | Detail |
| --- | --- |
| Overall rating | RED — DNREC determination not made; possible response period cannot run before February 18 |
| Requirement | All governmental/regulatory approvals and consents necessary to implement the Plan, including (i) confirmation that no Change of Control notice is required under the DNREC Environmental Permits or, if required, that notice has been given and no objection received within the applicable response period; and (ii) confirmation that DOD supplier qualification MIL-V-24509 remains in full force and is not revoked, suspended or subject to any pending adverse action (Plan § 9.01(j)). CO ¶¶ 26–27: Debtor must confirm DNREC position before ED and, if notice is required and was not timely given, promptly give it and advise the Court and the parties; must also confirm no change-of-control notification is required under the DOD qualification or any related defense contracts. CO ¶ 33(k). CL § 3.1(i) makes regulatory approvals (environmental, defense, antitrust) a funding CP. |
| DNREC — status/issues | As of Feb. 7 the Debtor is “reviewing the terms of its DNREC permits.” The Plan defines the Environmental Permits as Air Quality Permit No. AQM-2019-0472 and NPDES Permit No. DE-0023817 (Wilmington facility); the Status Report instead describes a Title V Air Quality Permit and an RCRA Part B Permit (and a 19802 ZIP code). A complete permit inventory is required. The issuance of 100% of the New Common Stock to creditors and cancellation of existing equity is a change in ultimate ownership that may trigger transfer/change-of-ownership notice provisions even though the permittee entity does not change. If notice is required, the condition requires both notice and lapse of the response period without objection — unlikely to be achievable by Feb. 14, and CO ¶ 26 requires the Court and parties to be advised. |
| DOD — status/issues | Status Report: government contracts counsel “confirmed” the MIL-V-24509 qualification is unaffected. Obtain this in writing, covering (a) the qualification itself, (b) any change-of-ownership notification clauses in related defense contracts (CO ¶ 27), and (c) absence of any pending suspension or adverse action (Plan § 9.01(j)(ii)). KERP Order findings link retention of technical personnel to the qualification — confirm no key quality/engineering departures. |
| HSR — status/issues | Plan §§ 4.02, 13.09, CO ¶ 23 and CL § 8(h) rest the no-filing conclusion on no holder receiving more than 25% of the New Common Stock. That is not the HSR test: a filing obligation turns on the value of voting securities held by each acquiring person against the annually adjusted size-of-transaction threshold and on available exemptions. The CO makes no independent finding as to individual holders (CO ¶ 23). Run a holder-level analysis of the largest Class 1 recipients (72% of equity spread across First Lien holders) using the Distribution Record Date register; CL § 3.1(i) requires any HSR waiting period to have expired. |
| Closing evidence | ☐ Environmental counsel memo (permit-by-permit) and, if applicable, DNREC notice and written no-objection ☐ Notice to Court/parties under CO ¶ 26 if late notice given ☐ Government contracts counsel opinion/memo on MIL-V-24509 and defense contracts ☐ Antitrust counsel HSR memo |
| Actions | ☐ Environmental counsel to deliver permit inventory and determination by Feb. 10; if notice required, send immediately and request expedited written confirmation from DNREC. ☐ If DNREC response period extends beyond Feb. 14, treat as ED-moving event or seek RCFLL waiver of § 9.01(j)(i) only with DNREC comfort (waiver would not cure CO ¶ 26 obligations). ☐ Written DOD memo by Feb. 11. ☐ HSR holder analysis by Feb. 11. |

## 4.11 Plan § 9.01(k) — Tax Opinion

| Element | Detail |
| --- | --- |
| Overall rating | AMBER — in preparation; data dependency and expanded CO scope |
| Requirement | Written Tax Opinion of Merriweather & Cain, CPA confirming anticipated tax treatment, including § 108(e)(8) and § 382(l)(5)/(l)(6) (Plan §§ 1.01, 9.01(k), 13.08). CO ¶¶ 33(l), 59 add: form and substance reasonably satisfactory to the Debtor and RCFLL; scope includes § 108(b) attribute reduction and estimated COD income of ~$98.7M. Form of opinion is Plan Supplement Ex. J. |
| Status | Being prepared; § 382 analysis depends on the final shareholder composition, which the Status Report says will not be fully determined until equity distributions are calculated under the Distribution Record Date provisions. |
| Issues | (1) The Distribution Record Date has passed (Jan. 27 by correct computation; Plan text says ~Jan. 24), so holder registers from the First Lien Agent, Second Lien Agent, Indenture Trustee (Fidelitas) and claims agent should be available now. (2) § 382(l)(5) eligibility (qualified creditor ownership) requires holder-level history; if unavailable, the opinion may need to be reasoned on assumptions acceptable to RCFLL. (3) Note on the senior notes: Plan/CL describe 8.25% Senior Notes due 2027; the Status Report describes 9.50% Senior Unsecured Notes due 2026 — the opinion must use the correct instrument. (4) Coordinate with the LTA’s trust classification (Section 4.7(4)) and Form 8937 (due 45 days after ED). |
| Closing evidence | ☐ Executed Tax Opinion ☐ RCFLL written acceptance |
| Actions | ☐ Petworth/claims agent deliver holder allocation file to Merriweather & Cain by Feb. 10. ☐ Draft opinion to RCFLL by Feb. 11; final executed by Feb. 14. |

## 4.12 Plan § 9.01(l) — No Material Adverse Effect

| Element | Detail |
| --- | --- |
| Overall rating | GREEN — no MAE reported; bring-down required |
| Requirement | No event after the Confirmation Date constituting a Material Adverse Effect on the Debtor and its subsidiaries taken as a whole or on the Debtor’s ability to consummate the Plan (Plan § 9.01(l)). |
| Status / Issues | No MAE reported. Note the Commitment Letter MAE (§§ 3.1(c), 7, 8(e), 10.2(a)) is measured from the Petition Date, includes carve-outs (industry, macro, chapter 11 effects), and is a lender termination right that the Debtor cannot waive; the Plan MAE is measured from the Confirmation Date and has no carve-outs. CL § 3.1(j) (no litigation that could restrain the Transactions) and §§ 3.1(l)–(m) (reps true, no default) are related funding CPs. Greystone has flagged that delay could raise MAE questions. |
| Closing evidence | ☐ Officer’s certificate (no MAE; no Default; reps true) — CL Ex. C item 14 ☐ Solvency certificate — CL Ex. C item 15 |
| Actions | ☐ CFO bring-down diligence (customers, DOD, DNREC, litigation) Feb. 13–14. |

## 4.13 Plan § 9.01(m) — Plan Supplement Documents

| Element | Detail |
| --- | --- |
| Overall rating | AMBER — several exhibits not final; warrant and stock-issuance mechanics unreported |
| Requirement | All Plan Supplement documents finalized in form and substance reasonably acceptable to the Debtor and RCFLL and, where required, executed and delivered (Plan § 9.01(m)). Plan Supplement filed January 8, 2025 (Plan, Plan Supplement Exhibits; LTA recites January 3). |
| Exhibit status | A — A&R COI: final (name/share-capacity issues, § 4.4). B — A&R Bylaws: final. C — Shareholders’ Agreement: substantially final (§ 4.5). D — LTA: draft (§ 4.7). E — Assumption Schedule: final save Kepler (§ 4.8). F — Exit Term Loan CA: substantially final. G — Exit ABL CA: open points. H — Intercreditor: open business points. I — Series A Warrant Agreement: no status reported (500,000 shares; $12.50 strike; 5 years). J — Tax Opinion form: in progress. K — D&O Tail terms: quote only. L — Board designation notices: Second Lien notice missing. |
| Issues | (1) Material post-confirmation changes to Plan Supplement documents (e.g., LTA success fee, ICA terms) should be filed as an amended Plan Supplement; changes adverse to the Commitment Parties need their consent (CL §§ 3.1(b), 9(c)); Plan modifications after confirmation require RCFLL consent and § 1127(b) compliance (Plan § 13.02). (2) Equity issuance mechanics: transfer agent, DTC eligibility/CUSIPs for New Common Stock and Warrants, warrant agent, § 1145 legends — not addressed in any document reviewed. |
| Closing evidence | ☐ RCFLL sign-off on each exhibit (sign-off log) ☐ Executed Warrant Agreement ☐ Transfer agent / warrant agent engagement |
| Actions | ☐ Thornfield to circulate exhibit sign-off log to RCFLL counsel by Feb. 10. ☐ Engage transfer/warrant agent; confirm DTC timing for Feb. 18 distributions. |

## 4.14–4.18 Additional Conditions Imposed by the Confirmation Order (not tracked in the Status Report)

CO ¶ 33 recites that the conditions “include, without limitation” the following items that do not appear in Plan § 9.01. Because CO ¶ 34 addresses waiver only of “conditions precedent set forth in Section 9.01 of the Plan,” it is not clear these CO-only conditions can be waived without a further Court order — treat them as mandatory.

| # | Condition | Requirement | Status / Issues | RAG | Actions |
| --- | --- | --- | --- | --- | --- |
| 4.14 | Litigation Trust funding | Trust has received $1,500,000 cash from the estate (CO ¶¶ 33(e), 47; Plan § 7.03; CO ¶ 38(c) lists Exit Facility proceeds as a source). | In budget. Requires trust EIN and account designated by Trustee (LTA § 2.03(b)); trust does not exist until ED (LTA § 2.01) — sequence the wire immediately after LTA effectiveness. | AMBER | ☐ Trust account opened by Feb. 13 ☐ Call-back verified wire instructions ☐ Include in funds flow |
| 4.15 | KERP funding | $2,150,000 to 14 participants funded and payable on ED (CO ¶¶ 13, 33(m), 55; Plan § 2.05; KERP Order ¶ 3: pay no later than 10 business days after ED). | Forfeiture rules conflict: KERP Order ¶ 4 — forfeiture on any termination (including without cause), except 50% if terminated without cause within 30 days before ED; Plan § 2.05 — forfeiture only on voluntary resignation or termination for cause; CO ¶ 55 — forfeiture on any separation other than termination without cause. The CO controls over prior orders (CO ¶ 83), but KERP Order ¶ 8 bars modification without notice and hearing under § 503(c) — a without-cause termination would raise a dispute. Insider participants Harwick ($375,000) and Pellegrino ($325,000) are subject to § 503(c)(1). Status Report cites Dkt. No. 198; CO cites Dkt. No. 193. Forfeitures revert to the estate and may not be reallocated (KERP Order Ex. A). | AMBER | ☐ HR certificate of continuous employment for all 14 as of ED ☐ Payroll file with withholding (KERP Order ¶ 7) ☐ Avoid any separations pre-ED; if one occurs, analyze under all three provisions before paying ☐ Report in MOR (¶ 9) |
| 4.16 | U.S. Trustee fees | All 28 U.S.C. § 1930 fees, including quarterly fees accrued through ED, paid or reserved (CO ¶¶ 12(a)(12), 33(n); Plan § 13.05). | Plan § 5.10 budgets $250,000; Status Report cash summary omits it. Q1 2025 fee will be driven by large ED disbursements. | AMBER | ☐ Compute Q1 fee ☐ Confirm all prior quarterly fees paid ☐ Add to funds flow / reserve |
| 4.17 | No stay | No stay of the CO in effect (CO ¶ 33(o)). | Rule 3020(e) stay waived (CO ¶¶ 78, 85); none reported. | GREEN | ☐ Docket bring-down Feb. 14 and ED |
| 4.18 | General insurance / lender insurance | Debtor to confirm GL, property and other policies continue or replacement obtained (Plan § 10.04; CO ¶ 57); lender endorsements (CL § 3.1(k)). | Broker Whitfield & Prescott confirmed no lapse; the assumed contract list instead shows Heritage Insurance Brokers, LLC (Cure Schedule item 39) — confirm engagement. Lender additional insured / loss payee endorsements outstanding. | GREEN | ☐ Certificates and endorsements for both Administrative Agents by Feb. 13 |

# 5. Exit Facility Closing Deliverables Tracker (Commitment Letter § 3 and Exhibit C)

Status reflects only what the reviewed documents show; items marked “Not evidenced” may be in progress outside the file and should be confirmed with Ledgerstone and Greystone counsel.

| Ex. C # | Deliverable | Responsible | Deadline | Status | RAG |
| --- | --- | --- | --- | --- | --- |
| 1 | Executed Exit Term Loan Credit Agreement | All parties | Feb. 12 (conservative) / Feb. 13 (stated) | v.14 substantially final; schedules, certificates, opinions open | AMBER |
| 2 | Executed Exit ABL Credit Agreement | All parties | Feb. 12 / 13 | Not final: foreign receivables eligibility (Oakvale Flow Solutions); cash dominion trigger | RED |
| 3 | Executed Intercreditor Agreement (Ledgerstone / Greystone) | Both agents | Agreed form Feb. 11; execution Feb. 12 / 13 | Impasse: waterfall/mixed collateral; standstill 180 v. 90 days; DIP cooperation; releases | RED |
| 4–5 | Term Loan and ABL Security Agreements | Borrower / Guarantors | Closing | Not evidenced | AMBER |
| 6 | Pledge Agreement (equity of Oakvale Valve Manufacturing, LLC and Oakvale Flow Solutions, Inc.) | Borrower | Closing | Not evidenced; certificated interests to be delivered if any | AMBER |
| 7 | Guaranty Agreement (each Guarantor) | Guarantors | Closing | Non-debtor subsidiaries need their own authorizations (not covered by Plan § 5.08 / CO ¶ 86) | AMBER |
| 8 | Account Control Agreements (deposit and securities accounts) | Borrower / depository banks | Closing (also ABL CP § 3.3(b)) | Not evidenced; third-party banks drive timing — start immediately | AMBER |
| 9 | UCC-1 financing statements (Delaware and Texas) | Borrower’s counsel | Closing | Exact legal name must be confirmed (Oakvale / Ridgemont) | AMBER |
| 10 | IP Security Agreements (if applicable) | Borrower | Closing | Patent/technology licenses on Assumption Schedule (items 32–35) — check anti-assignment/lien restrictions | AMBER |
| 11 | Certified A&R COI and Bylaws | Borrower’s counsel | Closing | Final form; filing at closing | AMBER |
| 12 | Good standing — DE (Reorganized Oakvale; Oakvale Valve Mfg.); TX (Oakvale Flow Solutions) | Borrower’s counsel | Closing (bring-down) | Not evidenced | AMBER |
| 13 | Secretary’s Certificates (resolutions, incumbency, specimen signatures) | Borrower | Closing | Reorganized board must be seated to adopt post-ED resolutions; pre-ED authority via CO ¶ 86 | AMBER |
| 14 | Officer’s Certificate (no MAE, no Default, reps true) | CFO | Closing | Bring-down diligence required | GREEN |
| 15 | Solvency Certificate (D. Pellegrino) | CFO | Closing | Form in Ex. A; Petworth support | AMBER |
| 16 | Certified copy of Confirmation Order | Borrower’s counsel | Closing | Available | GREEN |
| 17 | Evidence CO is a Final Order | Borrower’s counsel | Closing | Docket certification needed | GREEN |
| 18 | Evidence of insurance with endorsements | Borrower | Closing | Endorsements outstanding | AMBER |
| 19 | Initial Borrowing Base Certificate (ABL) | CFO | Closing | Depends on resolution of foreign receivables eligibility | AMBER |
| 20 | Field examination and appraisal reports (ABL) | ABL Agent | Closing; dated no earlier than 30 days before closing | Not evidenced; confirm date ≥ Jan. 19 for Feb. 18 closing | AMBER |
| 21 | Legal opinions (Thornfield; local counsel — e.g., Texas) | Borrower’s counsel | Closing | Open (per Archer e-mail) | AMBER |
| 22 | Lien searches (UCC, tax, judgment) in each relevant jurisdiction | Commitment Parties’ counsel | Closing | Not evidenced | AMBER |
| 23 | Payment of Fee Letter fees and expenses | Borrower | Closing (CL § 3.1(n)) | Amounts not in ED cash budget — add to funds flow | AMBER |
| 24 | Borrowing notice (Term Loan) ≥ 2 Business Days before funding | Borrower | Thu. Feb. 13 for Feb. 18 funding | Prepare now | AMBER |
| 25 | Other documents reasonably requested | As applicable | Closing | Request lenders’ closing checklist | AMBER |
| CL § 3.2(c) | Evidence of sufficiency of funds for ED payments | CFO / Petworth | Closing | Use Plan § 5.10 build ($54.4M) plus fees/OID; Pellegrino asked to confirm (Wynn e-mail) | AMBER |
| CL § 3.1(h) | Solvency after giving effect to Transactions | CFO | Closing | See item 15 | AMBER |

# 6. Critical Path to a February 18 Effective Date

| Date | Exit Facility / Funds Flow | Plan Documents & Conditions | Court / Regulatory |
| --- | --- | --- | --- |
| Fri. Feb. 7 | 3:00 p.m. ET principals call (standstill, waterfall). Archer to circulate marked ICA. Pellegrino to confirm ED cash position. | Send Capstone written demand for board designee. Call Vincenzo’s counsel. Kepler settlement outreach. | Status Report filed. Order docket certification (Final Order). |
| Sat.–Sun. Feb. 8–9 | Counsel turn revised ICA reflecting call outcome. | Conform LTA to Plan; draft SHA deemed-joinder; draft Kepler stipulation/escrow agreement; draft limited waivers (board seat; Kepler) for RCFLL. |  |
| Mon. Feb. 10 | Final comments on ICA; ABL open points closed. Go/no-go: if ICA not agreed in principle, reset target ED. Written confirmation from Commitment Parties of Feb. 12 vs. 13 execution deadline. | Board designation deadline. Exhibit sign-off log to RCFLL. Holder allocation file to Merriweather & Cain. Kepler proposal delivered. Vincenzo comp terms closed. | DNREC permit determination due. HSR holder analysis kicked off. Notice-party list reconciled. |
| Tue. Feb. 11 | ICA agreed final form (Greystone hard deadline). Greystone/Ledgerstone credit committees begin. Professional fee estimates in. | Tax Opinion draft to RCFLL. LTA final draft to Committee/RCFLL. D&O coverage review complete. | DOD written memo. If DNREC notice required: send and advise Court/parties (CO ¶ 26); assess ED impact. |
| Wed. Feb. 12 | Credit committee approvals. Conservative execution deadline for Term Loan CA, ABL CA, ICA (signatures into escrow). Non-debtor subsidiary resolutions. | Bind D&O tail. Schedules A/B to LTA final. | File notice of Reorganized Board identities (Plan § 5.07). Pre-clear COI with DE SOS. |
| Thu. Feb. 13 | Stated execution deadline (CO ¶ 36). Term Loan borrowing notice. Borrowing base certificate. Funds flow memo final; wire instructions call-back verified. | SHA, LTA, Acceptance, Warrant Agreement in escrow. Kepler settlement/escrow signed. Tax Opinion final. |  |
| Fri. Feb. 14 | Pre-closing: all signature pages in escrow; officer, solvency, secretary’s certificates; insurance endorsements. | RCFLL written consent: (i) CO ¶ 31 ED designation for Feb. 18; (ii) any § 9.02 waivers. Bring-down of all conditions. | Docket bring-down (no appeal/stay). |
| Mon. Feb. 17 | Presidents’ Day — no wires. |  |  |
| Tue. Feb. 18 | Release escrows; COI effective; Exit funding; wires: Prof. Fee Escrow $26.0M; LT $1.5M; cure payments; admin and priority claims; KERP; D&O premium (if not prepaid); U.S. Trustee fees; Fee Letter. | Board adopts bylaws/resolutions; New Common Stock and Warrants issued; LTA effective and assets vest; Committee dissolves (limited survival, Plan § 13.06). | Effective Date occurs. |
| Thu. Feb. 20 |  |  | File and serve Notice of Effective Date (CO ¶ 80). |

# 7. Effective Date Cash Requirements — Reconciliation

| Item | Plan § 5.10 | Status Report § IV | High case (recommended planning figure) | Comment |
| --- | --- | --- | --- | --- |
| Administrative Claims (other than professional fees and § 503(b)(9)) | $8,000,000 | $14,700,000 (combined) | $8,000,000 | Status Report combines with § 503(b)(9) |
| Section 503(b)(9) Claims | $6,700,000 | (included above) | $6,700,000 |  |
| Professional Fee Escrow | $26,000,000 | $26,000,000 | $26,000,000 + | Fees ~$24.8M through Jan.; confirm sufficiency (Section 4.3) |
| Priority Tax Claims | $4,600,000 | $4,600,000 | $4,600,000 | Reduced if installment treatment elected (Plan § 2.04) |
| Cure Costs | $3,850,000 | $3,850,000 | $4,130,000 | Includes Kepler at $780,000 claimed |
| Litigation Trust Funding | $1,500,000 | $1,500,000 | $1,500,000 | Also a CO-only condition |
| KERP Payments | $2,150,000 | $2,150,000 | $2,150,000 | Less any forfeitures |
| D&O Tail Premium | $1,350,000 | $1,350,000 | $1,350,000 | Must be paid before ED (CO ¶ 33(i)) |
| U.S. Trustee Fees | $250,000 | omitted | $250,000 | CO ¶ 33(n) condition |
| Total | $54,400,000 | ~$54,150,000 | $54,680,000 | Excludes items below |
| Not budgeted in either document | — | — | TBD | Fee Letter fees and lender expenses (CL §§ 3.1(n), 6); OID if flexed (up to 2.00% = up to $5,000,000 on the Term Loan); any Professional success fees beyond escrow; transfer/warrant agent and closing costs. |

Sources (Plan § 5.10; CO ¶ 38; CL §§ 2.1–2.2): cash on hand; Exit Term Loan proceeds (subject to the take-back vs. new-money question in Section 4.2); Exit ABL availability (borrowing base 85% eligible A/R + 65% eligible inventory, less reserves). The funds flow memorandum should tie each use to a source and identify any ABL draw needed on Day 1, since a Day-1 draw depends on the borrowing base certificate and the unresolved foreign receivables eligibility point.

# 8. Waiver and Consent Matrix

| Matter | Plan | Confirmation Order | Commitment Letter overlay | Recommended approach |
| --- | --- | --- | --- | --- |
| § 9.01(a) Final Order | Not waivable (§ 9.02) | Not waivable (¶¶ 34, 75) | CL § 3.1(a) lender CP (Final Order or at minimum not stayed / no material appeal) | Satisfy; no waiver possible |
| § 9.01(b) Exit Facility | Not waivable (§ 9.02) | ¶ 34 names only (a); CO controls on conflict (¶ 30) | Each Commitment Party may waive its own CPs in sole discretion (CL § 3.1) | Treat as non-waivable; use lender-level waivers/amendments (in writing, CL § 14.4) for timing CPs |
| § 9.01(c) Prof. Fee Escrow | Not waivable (§ 9.02) | Same as above | — | Treat as non-waivable |
| § 9.01(d)–(m) | Waivable by Debtor with prior written consent of RCFLL, without notice or Court order; waiver of one is not waiver of another; rescindable by Debtor before ED | ¶ 34 consistent | Several overlap lender CPs (org docs § 3.1(e); board § 3.1(f); regulatory § 3.1(i); insurance § 3.1(k); MAE § 3.1(c)) — lender waiver also needed | Written waiver letters signed by holders constituting RCFLL (≥ 66⅔% of Consenting First Lien Lender holdings; verify against PSA signature pages); copy Commitment Parties |
| CO-only conditions (CO ¶ 33(e), (m), (n), (o)) | — | No express waiver mechanism (¶ 34 refers to § 9.01 conditions) | — | Treat as non-waivable absent further Court order |
| Effective Date designation | First Business Day after conditions satisfied/waived (§ 1.01) | Same, “or on such other date as may be determined by the Debtor, with the written consent of the [RCFLL]” (¶ 31) | Closing Date = ED (CL § 7) | Obtain RCFLL written consent designating Feb. 18 (or fallback date) as ED for a simultaneous closing |
| Outside Date extension | By agreement of Debtor and RCFLL (§ 1.01 definition) | Only by Court order on Debtor motion with RCFLL consent (¶ 32) — controls | Commitments terminate Apr. 17 regardless (§ 10.1(b)); amendment needs both Commitment Parties and Borrower (§ 14.4) | If slip beyond ~Mar. 31 is foreseeable, file extension motion and negotiate CL amendment in parallel |
| Post-confirmation Plan modification | Debtor/Reorganized Oakvale with RCFLL written consent; not materially adverse to any Class; § 1127(b) (§ 13.02) | Court retains jurisdiction (¶ 72(g)) | No amendment materially adverse to Commitment Parties without consent (CL §§ 3.1(b), 9(c), 10.2(c)) | Avoid; use Plan Supplement amendments and conforming notices where possible |

# 9. Document Inconsistencies and Clean-Up Log

Inconsistencies among the operative documents that bear on the Effective Date. Priority: H = must be fixed before closing; M = fix in closing documents or ED notice; L = record-keeping.

| # | Issue | Where | Why it matters | Recommended fix | Pri. |
| --- | --- | --- | --- | --- | --- |
| 1 | Debtor’s name: “Ridgemont Industrial Holdings, Inc.” in captions/signature blocks vs. “Oakvale Industrial Holdings, Inc.” in text (same EIN); Plan Art. VI heading “Reorganized Ridgemont”; CFO e-mail domain ridgemontindustrial.com; Kepler contract no. RIH-EQ-2021-0047 | Plan; CO; KERP Order; Status Report; CL signature page; LTA signature pages | COI, UCC-1s, credit documents, stock certificates, DTC set-up must carry the exact registered name; UCC-1 name errors can defeat perfection | Confirm registered name with DE SOS; conform all closing documents; address in ED notice if needed | H |
| 2 | Status Report mis-numbers Plan conditions (labels org docs § 9.01(c), board (d), LT (e), escrow/admin (f), regulatory (g), tax (j)); omits § 9.01(e) SHA as a stand-alone condition, § 9.01(l) MAE and § 9.01(m) Plan Supplement; omits CO-only conditions | Status Report § III | Public record overstates readiness; parties may rely on wrong section references in waivers | Use the numbering in this checklist; correct in any supplemental status report | M |
| 3 | Business-day computations ignore Presidents’ Day (Feb. 17) and MLK Day (Jan. 20): Exit documents “Feb. 13” (should be Feb. 12); board designation deadline Feb. 10; Distribution Record Date Jan. 27 (not ~Jan. 24) | CL §§ 3.1(d), 9(d), Exs. B–C; CO ¶ 36; Status Report; e-mails; Plan § 8.01 | A missed deadline is a failed CP; lenders could rely on the literal computation | Written acknowledgment from Commitment Parties; plan to conservative dates | H |
| 4 | Class numbering differs: Plan (1 Other Priority; 2 First Lien; 3 Second Lien; 4 Other Secured; 5 GUC incl. Senior Notes; 6 Equity) vs. CO (1 First Lien; 2 Second Lien; 3 Senior Notes; 4 Other Priority; 5 GUC; 6 Equity; no Other Secured class) vs. Status Report (adds “Class 5 Convenience Claims”) | Plan Art. III–IV; CO ¶¶ 9, 43; Status Report § II | Distribution agent, transfer agent and Tax Opinion need a single mapping; CO controls on conflict (¶ 30) | Distribution memo mapping CO classes to Plan classes; consider conforming notice; confirm no Other Secured Claims go unpaid | M |
| 5 | Non-waivable conditions: Plan § 9.02 lists (a), (b), (c); CO ¶ 34 lists only (a) | Plan § 9.02; CO ¶ 34 | Uncertainty over waiver authority | Treat (b) and (c) as non-waivable | M |
| 6 | Outside Date extension: Plan — agreement of Debtor and RCFLL; CO ¶ 32 — Court order on motion | Plan § 1.01; CO ¶ 32 | An agreed extension without an order would be ineffective | Calendar motion if needed (Section 10) | M |
| 7 | Wynn e-mail cites Exit Facility condition as § 9.01(d) (it is § 9.01(b)); refers to a “Joint Plan … et al.” (single-debtor plan); proposes extending the documentation deadline via “flex” (flex does not cover deadlines) | Feb. 6 e-mail | Mis-citations could carry into waiver/amendment documents | Correct in next communication; use CL § 14.4 amendment | M |
| 8 | Senior Notes described as 8.25% due 2027 (Plan, CL, LTA) vs. 9.50% due 2026 (Status Report); indenture trustee “Fidelitas Trust Company” vs. “Fidelitas Trust Company, N.A.” (LTA) | Plan § 1.01; CL § 1; Status Report § II; LTA § 2.04 | Cancellation of indenture (Plan § 5.05), Tax Opinion, distributions via trustee/DTC | Confirm from indenture; correct Status Report | M |
| 9 | Committee counsel identified inconsistently: Hollowell Craine & Burgess (Plan § 13.07; Released Parties) vs. Braxton, Levy & Monroe (CO ¶ 81) vs. Ashford Whitman LLP (Status Report certificate of service). Hollowell is elsewhere counsel to Greystone (CO; CL; e-mails; KERP Order: “Counsel to the First Lien Lenders”) | Plan; CO; Status Report | Notice of waivers, Effective Date and escrow-institution approval must reach the correct Committee counsel; potential conflict question if Hollowell were in fact Committee counsel | Confirm retained Committee counsel from retention order; build closing notice list | H |
| 10 | Thornfield addresses/phone numbers vary (4500 Commerce Pkwy; 1201 N. Market St. Ste. 1400/1600; 1200 Market St. Ste. 1500/3400; One Rodney Square Ste. 1100); Second Lien Agent address varies (610 Lexington Ave. vs. 285 Park Ave.) | Plan § 13.07; CO ¶ 81; CL § 15; LTA § 11.02; e-mail | Notices (board designations, waivers) may be misdirected | Single verified notice schedule | L |
| 11 | Plan § 10.01 cure table (software $0; Kepler $500k shown separately from equipment $600k) vs. CO ¶ 61 and Cure Schedule (software $500k; equipment $600k incl. Kepler); landlord names/addresses differ (HQ, Baton Rouge, Houston) | Plan § 10.01; CO ¶ 61; Cure Schedule | Wrong payee risk on $2.75M of real-property cure payments | Verify payees against leases; use Cure Schedule | H |
| 12 | KERP: forfeiture rules conflict (KERP Order ¶ 4 vs. Plan § 2.05 vs. CO ¶ 55); docket cited as Dkt. 193 (CO) vs. 198 (Status Report); KERP Order signed “Katherine B. Osborne” vs. Judge Ostrander | KERP Order; Plan; CO; Status Report | Disputes if any participant separates before ED | Avoid separations; analyze before paying; correct docket references | M |
| 13 | Headquarters described as “One Oakvale Plaza” (Status Report) vs. 4500 Commerce Parkway; DNREC facility ZIP 19802 vs. 19801; DNREC permits (Title V / RCRA Part B vs. AQM-2019-0472 / NPDES DE-0023817) | Status Report; Plan § 1.01 | Permit analysis and HQ lease cure may be keyed to the wrong instruments | Complete permit inventory; verify lease premises | H |
| 14 | Status Report cash requirements ($54.15M) omit $250,000 U.S. Trustee fees and Kepler upside | Status Report § IV; Plan § 5.10 | CL § 3.2(c) sufficiency evidence; CO ¶ 33(n) | Use $54.68M high case plus fees/OID | M |
| 15 | Shareholders’ Agreement execution standard (Debtor only vs. all holders) and bylaws adoption (Debtor vs. Reorganized Board) | Plan § 9.01(d)–(e); CO ¶¶ 33(f)–(g), 52 | Literal CO compliance required | Deemed joinder; board adoption at closing | H |
| 16 | Exit Term Loan described as First Lien holders’ “participation” (take-back) in Plan § 4.02 / CO ¶ 43 vs. new-money arranged facility in CL § 2.1 | Plan; CO; CL | Determines whether Term Loan proceeds fund ED cash needs; syndication/allocation to First Lien holders | Funds flow and allocation memo agreed with Ledgerstone and RCFLL | H |
| 17 | Authorized common stock (10,000,000) fully issued at ED; no authorized capacity for 500,000 Warrant shares or the 8% MIP pool | Plan §§ 1.01, 5.02, 5.04, 5.06; CO ¶¶ 10, 51 | Warrants may be unexercisable without charter amendment; reservation covenant breach | Increase authorized shares in COI (within Plan intent) with RCFLL consent, or document mechanism | H |
| 18 | LTA conflicts with Plan (claims scope catch-all; TAB composition; settlement thresholds; tax classification; Plan date Dec. 6, 2024 and Plan Supplement Jan. 3, 2025; § 7.04 cross-reference; blanks) | LTA; Plan Art. VII | Plan controls, but execution of a conflicting LTA invites dispute with Reorganized Oakvale and RCFLL | Conform before execution (Section 4.7) | H |
| 19 | Plan dated January 10, 2025 (after Plan Supplement filed Jan. 8 and after voting deadline) while CO confirms Dkt. No. 487 and LTA recites a December 6, 2024 Plan | Plan cover; CO; LTA | Identify the confirmed version for all closing documents | Confirm Dkt. No. 487 version and any modifications approved at confirmation | M |
| 20 | Final Order and MAE definitions differ across Plan, CO and CL | Plan § 1.01, § 9.01(l); CO ¶ 33(a); CL §§ 3.1(a), 7 | Different bring-down standards for Plan vs. funding | Certify to the stricter standard in each document | L |
| 21 | Insurance broker: Whitfield & Prescott (Status Report) vs. Heritage Insurance Brokers (assumed contract, Cure Schedule item 39) | Status Report; Cure Schedule | Who delivers binders/endorsements | Confirm | L |

# 10. Contingency Planning if the Effective Date Slips

Notify and re-baseline. Promptly notify the Commitment Parties of any change in the target ED (CL § 9(f)) and recompute every ED-keyed deadline: Exit documentation (3 Business Days prior), borrowing notice (2 Business Days), board designations (5 Business Days) and Court filing (3 Business Days), KERP payment window, and the 30-day freshness of the ABL field exam (CL § 3.3(c)).

Lender leverage points. A new “anticipated Closing Date” may allow the Commitment Parties to argue a new flex window (written flex notice no later than 10 Business Days before the anticipated Closing Date, CL § 5); the MAE condition (from the Petition Date) and no-litigation condition are re-tested at closing. Seek a written CL amendment (§ 14.4) that resets the documentation deadline without reopening flex.

Outside Date. April 17, 2025. Extension requires a Court order on Debtor motion with RCFLL consent (CO ¶ 32); the Commitment Letter terminates automatically on that date and must be separately amended. Calendar a decision point of March 28, 2025 and file any extension motion no later than about April 2, 2025. If the ED does not occur by the Outside Date, the Plan is null and void and the CO vacated (Plan § 9.03; CO ¶ 32); the Commitment Parties’ expense reimbursement survives as an allowed administrative claim (CL § 6.2).

Professional fees. Each week of delay adds fees against a fixed $26.0M escrow; refresh estimates weekly and decide early whether to propose (with RCFLL consent) a larger escrow.

KERP. Participants must remain employed through the actual ED; a slip extends the retention period and the 30-day without-cause window (KERP Order ¶ 4).

Court reporting. File a supplemental status report correcting the record (Section 9, item 2) and, if DNREC notice is given late, advise the Court and parties as CO ¶ 26 requires.

# 11. Post-Effective Date Obligations (assuming a February 18, 2025 Effective Date)

| Deadline | Obligation | Source | Owner |
| --- | --- | --- | --- |
| Thu. Feb. 20, 2025 | File and serve Notice of Effective Date | CO ¶ 80 | Thornfield |
| Tue. Feb. 25, 2025 | Initial Reorganized Oakvale Board meeting | Plan § 6.02 | Reorganized Oakvale |
| ED or ASAP after | Distributions commence (New Common Stock, Warrants, Litigation Trust Interests; cash to Classes paid in cash); KERP payments | Plan §§ 2.05, 8.02; CO ¶ 43 | Distribution Agent |
| Tue. Mar. 4, 2025 | KERP payments no later than 10 business days after ED | KERP Order ¶ 3 | CFO / payroll |
| Thu. Mar. 20, 2025 | Bar date for Administrative Claim requests and rejection damages claims; Litigation Trust Initial Budget to TAB | Plan §§ 2.01, 10.03; LTA § 3.06 | Thornfield; Trustee |
| Fri. Apr. 4, 2025 | Final fee applications; IRS Form 8937 | Plan §§ 2.02, 8.06, 13.08; CO ¶¶ 42, 58 | All Professionals; Merriweather & Cain |
| Promptly after ED | MIP term sheet finalized (RCFLL and Harwick) and filed with the Court for informational purposes | Plan § 5.04; CO ¶ 53 | Board / RCFLL |
| Within 30 days of allowance | Distributions on Claims Allowed after the ED | Plan § 8.02 | Distribution Agent |
| Thu. May 15, 2025 | First Litigation Trust quarterly report (45 days after Q1 end) | LTA § 3.06 | Trustee |
| Mon. Aug. 18, 2025 | Undeliverable distributions forfeited (180 days after ED, rolled from Sunday Aug. 17) | Plan §§ 1.03, 8.05 | Distribution Agent |
| Quarterly until closing | U.S. Trustee quarterly fees and post-confirmation reports | Plan § 13.05 | Reorganized Oakvale |
| Next federal return | § 382(l)(5) election, if eligible | Plan § 13.08 | Merriweather & Cain |
| Aug. 2026 / Feb. 2030 | SHA 18-month transfer restrictions lapse (Aug. 18, 2026); Series A Warrants expire (Feb. 18, 2030) | Plan §§ 1.01, 5.03 | Reorganized Oakvale |
| When distributions complete | Motion for final decree | Plan § 13.12; CO ¶ 72(h) | Thornfield |

# 12. Open Information Requests

Current drafts and issues lists for the Exit Term Loan CA, Exit ABL CA, Intercreditor Agreement and all collateral documents; lenders’ closing checklists; Fee Letter amounts; confirmation whether any flex notice was delivered by February 3.

Outcome of the February 7 principals call and each party’s current ICA position.

Kepler lease and invoices supporting the $180,000 late fees and $100,000 maintenance surcharges; Kepler’s settlement posture.

Complete DNREC permit inventory and permit transfer/change-of-ownership provisions; government contracts counsel’s written analysis of MIL-V-24509 and related defense contracts.

Professional fee estimates through the ED from every retained Professional (Debtor and Committee).

Signed or marked-up Vincenzo Acceptance; Committee designations for the Trust Advisory Board; status of any application for the Court-appointed TAB member.

Sentinel binder terms and policy form; Holder registers as of the Distribution Record Date (First Lien Agent, Second Lien Agent, Indenture Trustee, claims agent) for the Tax Opinion and HSR analysis.

Identity of Required Consenting First Lien Lenders (PSA of September 6, 2024, as amended) and their counsel for written consents and waivers.

Delaware Secretary of State record of the Debtor’s exact legal name; Warrant Agreement draft; transfer agent and DTC arrangements.

This checklist is a working draft based solely on the documents listed in the opening table and should be updated as each item is closed. It does not reflect facts outside those documents. Calendar computations should be re-verified before reliance.