[PRIVILEGED AND CONFIDENTIAL — ATTORNEY WORK PRODUCT — GRS DRAFT MARKUP OF SEPTEMBER 8, 2024 AG DRAFT (Sept. 30, 2024). Before transmittal to the Office of the Attorney General and FRC, replace this legend with: “CONFIDENTIAL SETTLEMENT COMMUNICATION — SUBJECT TO ILL. R. EVID. 408 — GRS PROPOSED REVISIONS — WITHOUT PREJUDICE.”]

IN THE CIRCUIT COURT OF WINNEBAGO COUNTY, ILLINOIS SEVENTEENTH JUDICIAL CIRCUIT

&nbsp;

| THE PEOPLE OF THE STATE OF ILLINOIS, ex rel. the Attorney General of the State of Illinois, |  |
| --- | --- |
| Plaintiff, |  |
| and |  |
| FOX RIVER CONSERVANCY, an Illinois not-for-profit corporation, | Case No. 2021-CH-00847 |
| Intervenor-Plaintiff, | Hon. Patricia Sung, |
|  | Circuit Court Judge |
| v. |  |
| GREENFIELD RECYCLING SOLUTIONS, INC., a Delaware corporation, |  |
| Defendant. |  |

&nbsp;

CONSENT DECREE AND SETTLEMENT AGREEMENT

&nbsp;

Filed before the Honorable Patricia Sung, Circuit Court Judge, Circuit Court of Winnebago County, Illinois, Seventeenth Judicial Circuit. The Parties to this action, having negotiated the terms of this Consent Decree and Settlement Agreement in good faith, and having consented to its entry, respectfully submit this proposed Consent Decree and Settlement Agreement to the Court for approval and entry pursuant to the Illinois Environmental Protection Act, 415 ILCS 5/, and the Resource Conservation and Recovery Act, 42 U.S.C. §§ 6901 et seq.

PREAMBLE

This Consent Decree and Settlement Agreement ("Consent Decree" or "Decree") is entered into by and among the People of the State of Illinois ("State"), acting through the Illinois Environmental Protection Agency ("Illinois EPA") and the Office of the Illinois Attorney General; Fox River Conservancy ("FRC"), an Illinois not-for-profit corporation and Intervenor-Plaintiff; and Greenfield Recycling Solutions, Inc. ("GRS" or "Defendant"), a Delaware corporation (collectively, the "Parties").

The Court has jurisdiction over the subject matter of this action and over the Parties pursuant to 735 ILCS 5/2-209, the Illinois Environmental Protection Act, 415 ILCS 5/, and RCRA § 7002, 42 U.S.C. § 6972. Venue is proper in Winnebago County, Illinois, where the events giving rise to this action occurred and where the Facility that is the subject of this action is located.

The entry of this Consent Decree is in the public interest and constitutes a fair, reasonable, and adequate resolution of the claims asserted by the State and FRC in this action. This Consent Decree has been negotiated by the Parties in good faith and at arm's length, and the relief provided herein is appropriate given the nature and extent of the environmental contamination at issue and the violations alleged.

The Court, having considered the terms and provisions of this Consent Decree, having reviewed the pleadings and record in this matter, and having determined that this Consent Decree is consistent with the Illinois Environmental Protection Act, 415 ILCS 5/, the Resource Conservation and Recovery Act, 42 U.S.C. §§ 6901 et seq., and the public interest, hereby enters this Consent Decree and orders the Parties to comply with its terms.

NOW, THEREFORE, the Parties agree, and the Court orders, as follows:

I. RECITALS

WHEREAS:

1.  GRS is a corporation organized and existing under the laws of the State of Delaware, EIN: 36-4821097, with its principal place of business and headquarters located at 4200 Industrial Corridor Drive, Rockford, Illinois 61101. GRS owns and operates a recycling and waste-processing facility at that address (hereinafter, the "Facility"). GRS has conducted recycling and waste-processing operations at the Facility continuously since 2009. GRS holds Resource Conservation and Recovery Act ("RCRA") Part B Permit No. ILD-098-721-445, which was last renewed by the Illinois Environmental Protection Agency on March 14, 2017, and which expires on December 31, 2027. The Facility encompasses approximately forty-seven (47) acres and is situated within an industrial corridor in the City of Rockford, Winnebago County, Illinois.

2.  GRS processes municipal solid waste, construction and demolition debris, and electronic waste at the Facility. GRS's operations at the Facility include the sorting, shredding, compaction, and baling of recyclable materials; the dismantling and processing of electronic waste; and the management of residual waste streams, including hazardous waste generated in the course of these operations. GRS employs approximately 420 employees across all of its facilities, including the Rockford Facility.

3.  In March 2020, the Illinois Environmental Protection Agency conducted a routine compliance evaluation inspection of the Facility. During the inspection, Illinois EPA discovered evidence of improper storage and handling of hazardous waste at multiple locations within the Facility, including spent solvents classified as F001 through F005 listed hazardous wastes under 40 C.F.R. § 261.31 and 35 IAC 721.131; lead-acid battery residues exhibiting the characteristic of toxicity for lead (D008) under 40 C.F.R. § 261.24 and 35 IAC 721.124; and electronic waste leachate containing cadmium (D006) and chromium (D007) at concentrations exceeding toxicity characteristic levels. Illinois EPA inspectors documented the storage of hazardous waste in deteriorated and leaking containers, the absence of adequate secondary containment, and the failure to maintain required hazardous waste manifests and operating logs.

4.  On June 15, 2020, the Illinois Environmental Protection Agency issued a Violation Notice to GRS pursuant to 415 ILCS 5/31(a), citing multiple violations of the Illinois Environmental Protection Act and RCRA Subtitle C permit conditions. On September 2, 2020, Illinois EPA issued a formal Complaint and Compliance Order pursuant to 415 ILCS 5/31(b), alleging violations of the Illinois Environmental Protection Act, 415 ILCS 5/, and conditions of RCRA Part B Permit No. ILD-098-721-445, including but not limited to unpermitted releases of hazardous substances to the soil and groundwater, failure to conduct required corrective action at Solid Waste Management Units ("SWMUs") identified during the facility's permit renewal process, failure to properly close hazardous waste storage units, and failure to maintain financial assurance as required under 35 IAC 725, Subpart H.

5.  The enforcement case was referred by Illinois EPA to the Office of the Illinois Attorney General on February 10, 2021, pursuant to 415 ILCS 5/31(b). The State filed this action on April 22, 2021, seeking injunctive relief, civil penalties, and an order requiring GRS to conduct corrective action at the Facility.

6.  Fox River Conservancy ("FRC") is an Illinois not-for-profit corporation organized under the Illinois General Not For Profit Corporation Act of 1986, with approximately 2,300 individual and organizational members, many of whom reside within five (5) miles of the Facility. FRC's mission is the protection and restoration of the Rock River watershed and its tributaries in northern Illinois. On July 8, 2021, FRC filed a Complaint in Intervention under RCRA § 7002, 42 U.S.C. § 6972, and the Illinois Environmental Protection Act, 415 ILCS 5/45, alleging that releases of hazardous constituents from the Facility have contaminated groundwater that discharges to tributary streams feeding into the Rock River watershed, and that GRS's operations at the Facility constitute an imminent and substantial endangerment to health and the environment. FRC was granted intervenor status by Order of this Court dated October 14, 2021. FRC is represented by Kessler, Andrade & Yun LLP, 55 East Monroe Street, Suite 2400, Chicago, Illinois 60603; lead attorney Margaret S. Andrade.

7.  The investigation of the Facility, including a Remedial Investigation ("RI") submitted in draft form by Terravance Environmental Group, LLC ("Terravance"), GRS's environmental consultant, on January 15, 2023, has identified the conditions described below, which are to be addressed as provided in Section VII, at the following Solid Waste Management Units and Areas of Concern:

(a) SWMU-1 (Former Drum Storage Area): Lead has been detected in soil at concentrations up to 2,100 milligrams per kilogram (mg/kg). The Tier 1 residential remediation objective for lead under 35 IAC 742 is 400 mg/kg; the remediation objectives applicable to the Facility, which is in current and reasonably anticipated industrial/commercial use, will be determined under 35 IAC 742 in the CMS.

(b) SWMU-2 (Process Water Lagoon): Cadmium has been detected in sediment at concentrations up to 78 mg/kg. The applicable remediation objective for cadmium under 35 IAC 742 is 37 mg/kg.

(c) SWMU-3 (Loading Dock/Drainage Swale): Tetrachloroethylene ("PCE") has been detected in soil at concentrations up to 14.2 mg/kg, exceeding the Tier 1 residential remediation objective of 0.46 mg/kg under 35 IAC 742. Trichloroethylene ("TCE") has been detected in groundwater at monitoring well MW-7 at a concentration of 28.4 micrograms per liter (µg/L) and at monitoring well MW-9 at a concentration of 19.7 µg/L, exceeding the applicable Class I groundwater quality standard of 5 µg/L under 35 IAC 620.410.

(d) SWMU-4 (Landfill Cell B): Vinyl chloride has been detected in groundwater at monitoring well MW-12 at a concentration of 3.8 µg/L, exceeding the applicable Class I groundwater quality standard of 2 µg/L under 35 IAC 620.410. The Remedial Investigation identifies the former Consolidated Metalworks facility at 4350 Industrial Corridor Drive, Rockford, Illinois, a site on the CERCLA National Priorities List located hydraulically upgradient of SWMU-4, as a likely source, in whole or in part, of the vinyl chloride detected at MW-12, based on, among other things, chlorinated ethenes detected at upgradient monitoring well MW-11, the documented northeast-to-southwest groundwater flow direction, the absence of chlorinated solvents in the Landfill Cell B waste profile, and compound-specific isotope analysis (RI Appendix H).

(e) AOC-1 (Stormwater Outfall to Tributary): Chromium has been detected in sediment at a concentration of 210 mg/kg, which is elevated relative to upstream background concentrations of 22 to 38 mg/kg; no promulgated remediation objective for chromium in sediment applies under 35 IAC 742.

8.  Clarendon Technical Services, Inc. ("Clarendon"), environmental consultant to the State, has reviewed the draft Remedial Investigation and concurs that corrective action is required at all identified SWMUs and AOCs referenced in Recital 7 above. Clarendon has further concluded that the contamination identified at the Facility poses a significant risk to human health and the environment, including the potential for continued migration of contaminated groundwater to the Rock River watershed. GRS and its consultant, Terravance, do not concur in Clarendon's attribution of the vinyl chloride detected at SWMU-4 to GRS operations or in Clarendon's position that active pump-and-treat remediation is required at SWMU-3; these matters are to be resolved as provided in Sections VII and XVII.

9.  The total estimated cost of the remediation necessary to address contamination at the identified SWMUs and AOCs is Ten Million Eight Hundred Thousand Dollars ($10,800,000), consisting of the following estimated costs: SWMU-1, One Million Eight Hundred Thousand Dollars ($1,800,000); SWMU-2, Two Million Four Hundred Thousand Dollars ($2,400,000); SWMU-3, Four Million One Hundred Thousand Dollars ($4,100,000); SWMU-4, One Million Nine Hundred Thousand Dollars ($1,900,000); and AOC-1, Six Hundred Thousand Dollars ($600,000). These cost estimates are order-of-magnitude planning estimates that assume active remediation technologies will be employed at all SWMUs and AOCs (including pump-and-treat at SWMU-3 and groundwater extraction and treatment at SWMU-4), are subject to refinement in the CMS, and include the estimated costs of design, implementation, operation, maintenance, and monitoring of the selected remedies.

10.  GRS denies all liability in connection with the claims asserted by the State and FRC in this action and specifically denies that its operations at the Facility have caused or contributed to any imminent and substantial endangerment to health or the environment. Nevertheless, GRS has agreed to enter into this Consent Decree to resolve the claims asserted by the State and FRC in this action without further litigation, thereby avoiding the expense, delay, and uncertainty of protracted proceedings.

11.  The Parties agree that the settlement of the matters addressed in this Consent Decree is in the public interest, and that this Consent Decree constitutes a fair, reasonable, and adequate resolution of the claims alleged herein.

II. DEFINITIONS

Unless otherwise expressly provided herein, the following terms shall have the meanings set forth below when used in this Consent Decree. Terms not defined herein shall have the meanings assigned to them under applicable federal and state law.

2.1 "AOC" means an Area of Concern, as identified and defined in the Remedial Investigation submitted by Terravance on January 15, 2023.

2.2 "Business Day" means any day other than a Saturday, Sunday, or day on which the offices of the State of Illinois or the federal government are closed for business as a result of a State or federal holiday.

2.3 "Clarendon" means Clarendon Technical Services, Inc., an environmental consulting firm with offices at 225 West Washington Street, Suite 1400, Springfield, Illinois 62701, engaged by the State as its environmental consultant in this matter.

2.4 "CMS" or "Corrective Measures Study" means the study to be prepared and submitted by GRS pursuant to Section VII of this Consent Decree, evaluating potential remedial alternatives for each SWMU and AOC identified in the Remedial Investigation.

2.5 "Consent Decree" or "Decree" means this Consent Decree and Settlement Agreement, including all Appendices hereto, as it may be amended or modified in accordance with its terms.

2.6 "Effective Date" means the date on which this Consent Decree is entered by the Court following the conclusion of the public comment period required under Section 21.7.

2.7 "Facility" means the GRS recycling and waste-processing facility located at 4200 Industrial Corridor Drive, Rockford, Illinois 61101, including all structures, improvements, equipment, and appurtenances thereon, as well as the surrounding land owned or controlled by GRS, as more particularly depicted in Appendix A.

2.8 "FRC" means Fox River Conservancy, an Illinois not-for-profit corporation organized under the laws of the State of Illinois, with its principal office in Winnebago County, Illinois.

2.9 "GRS" or "Defendant" means Greenfield Recycling Solutions, Inc., a corporation organized and existing under the laws of the State of Delaware, EIN: 36-4821097, with its principal place of business at 4200 Industrial Corridor Drive, Rockford, Illinois 61101.

2.10 "Illinois EPA" means the Illinois Environmental Protection Agency, an agency of the State of Illinois, with offices at 1021 North Grand Avenue East, Springfield, Illinois 62702.

2.11 "Parties" means the State of Illinois (acting through the Illinois Environmental Protection Agency and the Office of the Illinois Attorney General), Fox River Conservancy, and Greenfield Recycling Solutions, Inc., collectively. "Party" means any one of the foregoing.

2.12 "RCRA" means the Resource Conservation and Recovery Act, 42 U.S.C. §§ 6901 et seq., and the regulations promulgated thereunder at 40 C.F.R. Parts 260–279, as amended.

2.13 "Remedial Investigation" or "RI" means the Remedial Investigation prepared by Terravance Environmental Group, LLC, submitted in draft form to Illinois EPA on January 15, 2023, together with all supplements, addenda, and revisions thereto.

2.14 "Remediation Objectives" or "ROs" means the soil, sediment, and groundwater remediation objectives determined in accordance with 35 IAC 742 (the Tiered Approach to Corrective Action Objectives), including Tier 2 or Tier 3 objectives and objectives based on the current and reasonably anticipated industrial/commercial use of the Facility supported by engineered barriers and institutional controls under 35 IAC 742, Subparts J and K, and, for groundwater, the applicable Class I groundwater quality standards under 35 IAC 620.410 or such alternative groundwater remediation objectives as Illinois EPA approves under 35 IAC 742, in each case as approved by Illinois EPA in the CMS and set forth in Appendix B.

2.15 "SEP" means the Supplemental Environmental Project described in Section VIII of this Consent Decree.

2.16 "SWMU" means a Solid Waste Management Unit, as identified and defined in the Remedial Investigation submitted by Terravance on January 15, 2023.

2.17 "Terravance" means Terravance Environmental Group, LLC, an environmental consulting firm with offices at 900 Commerce Parkway, Suite 110, Naperville, Illinois 60563, engaged by GRS as its environmental consultant in connection with the investigation and remediation of the Facility.

2.18 "Consolidated Metalworks Site" means the former Consolidated Metalworks facility located at 4350 Industrial Corridor Drive, Rockford, Illinois, which is listed on the National Priorities List under CERCLA, together with all areas to which hazardous substances released at or from that facility have come to be located.

2.19 "Force Majeure" has the meaning set forth in Section IX-A.

2.20 "Matters Addressed" means (a) the civil penalty claims for the violations alleged in the State's Complaint and FRC's Complaint in Intervention; and (b) all corrective action, response actions, and response costs relating to the SWMUs and AOCs identified in the Remedial Investigation, including the Work required under Sections VII, XI, and XII; but does not include the matters reserved in Section 17.3.

2.21 "Remedy Completion" means Illinois EPA's written certification, issued under Section 17.1(c), that the Selected Remedy has been constructed and implemented at each SWMU and AOC subject to corrective action under Section VII and that the applicable Remediation Objectives have been achieved (or, for any component relying on monitored natural attenuation, that the remedy is operating as designed and is projected to achieve the Remediation Objectives within the timeframe in the approved CMS).

2.22 "Selected Remedy" means the remedy for a SWMU or AOC selected by Illinois EPA under Section 7.3, as modified by any resolution under Section XV.

III. JURISDICTION AND VENUE

3.1 This Court has subject matter jurisdiction over this action and personal jurisdiction over the Parties pursuant to 735 ILCS 5/2-209, the Illinois Environmental Protection Act, 415 ILCS 5/, and RCRA § 7002, 42 U.S.C. § 6972. The Court's jurisdiction extends to the enforcement and interpretation of the terms of this Consent Decree and to the resolution of any disputes arising hereunder.

3.2 Venue is proper in Winnebago County, Illinois, pursuant to 735 ILCS 5/2-101, as the Facility that is the subject of this action is located in Winnebago County and the events giving rise to this action occurred therein.

3.3 This Consent Decree shall constitute a final judgment on the merits of the claims resolved herein for purposes of judicial review, subject to the Court's continuing jurisdiction to enforce, interpret, and modify its terms as provided herein. Entry of this Consent Decree shall not constitute a waiver or limitation of any right of appeal that may exist under applicable law, except that the Parties agree not to appeal the entry of this Consent Decree.

3.4 The Court retains jurisdiction over this matter for the entire duration of this Consent Decree, including any extensions thereof, for the purposes of enforcing compliance with the terms of this Decree, resolving disputes arising hereunder, imposing stipulated penalties or other sanctions for noncompliance, and modifying the Decree upon motion of any Party for good cause shown or as otherwise provided herein. The Court's jurisdiction shall continue until such time as this Consent Decree is terminated in accordance with Section XIX.

IV. APPLICABILITY AND BINDING EFFECT

4.1 The provisions of this Consent Decree shall apply to and be binding upon GRS and its officers, directors, employees, agents, servants, successors, and assigns, as well as upon any person, firm, or corporation acting under, through, or on behalf of GRS with respect to the Facility or any activities subject to this Consent Decree. GRS shall ensure that all contractors, subcontractors, laboratories, and consultants retained to perform work under this Consent Decree are informed of and comply with the requirements hereof.

4.2 GRS shall provide a complete copy of this Consent Decree to any prospective purchaser of the Facility, or of any portion thereof, or of any interest in GRS that would result in a change of control, at least sixty (60) days prior to the consummation of any such transfer of ownership or operational control. GRS shall simultaneously provide written notice of any such proposed transfer to Illinois EPA, FRC, and the Court.

4.3 No transfer of ownership or operational control of the Facility, or any portion thereof, shall relieve GRS of its obligations under this Consent Decree unless and until: (a) the proposed transferee has been approved in writing by Illinois EPA, after consultation with FRC, which approval shall not be unreasonably withheld, conditioned, or delayed; (b) the proposed transferee has executed a written agreement, in a form reasonably acceptable to Illinois EPA, assuming all of GRS's obligations under this Consent Decree; (c) the proposed transferee has demonstrated to Illinois EPA's satisfaction that it possesses the technical and financial capability to fulfill such obligations; and (d) the Court has entered an order substituting the proposed transferee as a party to this Consent Decree and relieving GRS of its obligations hereunder. Until all four conditions have been satisfied, GRS shall remain fully liable for all obligations under this Consent Decree.

4.4 GRS shall not assign or delegate any of its obligations under this Consent Decree to any third party without the prior written consent of Illinois EPA, after consultation with FRC, which consent shall not be unreasonably withheld; provided that the retention of contractors, consultants, and laboratories to perform Work under this Consent Decree shall not constitute an assignment or delegation requiring consent. Any attempted assignment or delegation without such consent shall be void and of no effect.

V. STATEMENT OF FACTS AND FINDINGS

5.1 GRS admits, for the purposes of this Consent Decree only (and not for any other purpose, including but not limited to any other legal proceeding, whether civil, criminal, or administrative), the facts set forth in Recitals 1 through 6 above. GRS does not admit the characterizations, conclusions, cost estimates, or source attributions set forth in Recitals 7 through 9, which describe the Parties' positions and the basis for the Work required by this Consent Decree.

5.2 GRS acknowledges that the constituents described in the Remedial Investigation have been detected at the Facility, that corrective action is to be evaluated and performed as provided in Section VII at SWMU-1, SWMU-2, SWMU-3, and AOC-1, and that conditions at SWMU-4 are to be addressed as provided in Section 7.8. GRS further acknowledges that the contamination at the Facility may pose risks to human health and the environment if not properly addressed through corrective action conducted in accordance with the terms of this Consent Decree.

5.3 GRS neither admits nor denies the legal conclusions asserted by the State and FRC in their respective pleadings in this action, except as specifically set forth herein. Nothing in this Consent Decree shall be construed as an admission by GRS of any violation of federal or state law, regulation, or permit condition, except as expressly stated in this Decree.

5.4 This Consent Decree resolves the civil claims set forth in the State's Complaint filed on April 22, 2021, and FRC's Complaint in Intervention filed on July 8, 2021, as more fully set forth in Section XVII (Covenant Not to Sue) and subject to the reservations of rights, reopener provisions, and other limitations contained herein. The scope of the claims resolved by this Consent Decree is limited solely to those claims expressly identified in Section XVII.

VI. CIVIL PENALTY

6.1 GRS shall pay a total civil penalty of Three Million Seven Hundred Fifty Thousand Dollars ($3,750,000) to the State of Illinois as a penalty for the violations alleged in the State's Complaint. The civil penalty shall be payable in three installments as follows:

(a) First Installment: One Million Five Hundred Thousand Dollars ($1,500,000), due and payable within ninety (90) days of the Effective Date of this Consent Decree;

(b) Second Installment: One Million One Hundred Twenty-Five Thousand Dollars ($1,125,000), due and payable within twelve (12) months of the Effective Date of this Consent Decree;

(c) Third Installment: One Million One Hundred Twenty-Five Thousand Dollars ($1,125,000), due and payable within twenty-four (24) months of the Effective Date of this Consent Decree.

6.2 All penalty payments required under this Section shall be made by certified check or wire transfer payable to the Environmental Protection Trust Fund, Illinois State Treasurer, and shall include the reference "Case No. 2021-CH-00847 — People of the State of Illinois v. Greenfield Recycling Solutions, Inc." GRS shall provide written confirmation of each payment, including the date of payment, amount, and method of payment, to the Office of the Illinois Attorney General, Illinois EPA, and FRC within five (5) Business Days of making each payment.

6.3 In the event that any installment payment required under Section 6.1 is not received by the State within the time specified, interest shall accrue on the unpaid balance at the rate of twelve percent (12%) per annum, calculated from the date such payment was due until the date it is received by the State. Such interest shall be in addition to, and not in lieu of, any stipulated penalties that may accrue under Section IX with respect to the late payment.

6.4 GRS shall not deduct any penalty amounts paid under this Section, or any interest paid under Section 6.3, from its federal, state, or local income tax obligations. GRS acknowledges that the civil penalty paid under this Section is not a deductible business expense for purposes of 26 U.S.C. § 162(f) or any analogous provision of state or local tax law. The Parties agree, and the Court by entering this Consent Decree determines, that the amounts paid or incurred by GRS to perform the corrective action, monitoring, reporting, financial assurance, and other Work required by Sections VII, XI, XII, and XIII constitute restitution, remediation, or amounts paid to come into compliance with law, and are identified as such for purposes of 26 U.S.C. § 162(f)(2)(A); the civil penalty under Section 6.1 and any stipulated penalties are not so identified.

6.5 The civil penalty provided for in this Section represents a compromise of the State's claims for penalties and does not represent the maximum penalty that could have been assessed had this matter been litigated to judgment. The penalty reflects the seriousness of the violations, the economic benefit to GRS of noncompliance, GRS's ability to pay, the State's litigation costs, and other factors relevant to the determination of an appropriate penalty.

VII. CORRECTIVE ACTION

7.1 Corrective Measures Study. Within twelve (12) months of the Effective Date, GRS shall prepare, finalize, and submit to Illinois EPA a Corrective Measures Study ("CMS") for all Solid Waste Management Units and Areas of Concern identified in the Remedial Investigation, specifically including SWMU-1 (Former Drum Storage Area), SWMU-2 (Process Water Lagoon), SWMU-3 (Loading Dock/Drainage Swale), and AOC-1 (Stormwater Outfall to Tributary), and, with respect to SWMU-4 (Landfill Cell B), only as provided in Section 7.8. The CMS shall evaluate remedial alternatives for each SWMU and AOC and shall recommend a preferred remedy for each that will achieve the applicable Remediation Objectives.

7.2 CMS Requirements. The CMS shall, at a minimum, satisfy the following requirements:

(a) Identify and evaluate no fewer than three (3) remedial alternatives for each SWMU and AOC; for SWMU-3, the alternatives evaluated shall include monitored natural attenuation (alone or in combination with source-area measures), evaluated in accordance with U.S. EPA OSWER Directive 9200.4-17P, Use of Monitored Natural Attenuation at Superfund, RCRA Corrective Action, and Underground Storage Tank Sites (April 1999). Each alternative shall be described in sufficient detail to permit a thorough evaluation of its technical feasibility, effectiveness, and cost;

(b) Evaluate each remedial alternative based on the following criteria: (i) long-term reliability and effectiveness; (ii) reduction of toxicity, mobility, and volume of hazardous constituents through treatment; (iii) short-term effectiveness, including risks to workers and the community during implementation; (iv) implementability, including the availability of required technologies, materials, and services; (v) cost, including capital costs, operation and maintenance costs, and the present worth of total costs over the life of the remedy; and (vi) consistency with the current and reasonably anticipated future industrial/commercial use of the Facility, including the availability of engineered barriers and institutional controls under 35 IAC 742;

(c) Recommend a preferred remedy for each SWMU and AOC that will achieve the applicable Remediation Objectives within a reasonable restoration timeframe proposed in the CMS and approved by Illinois EPA;

(d) Include a detailed implementation schedule for the preferred remedy at each SWMU and AOC, identifying all major milestones, including but not limited to design completion, procurement, construction commencement, construction completion, system startup, and attainment of Remediation Objectives.

7.3 Illinois EPA Approval. Illinois EPA shall review the CMS and, within ninety (90) days of receipt of the complete CMS submission, shall approve, disapprove, or require modifications to the CMS. If Illinois EPA disapproves or requires modifications to the CMS, Illinois EPA shall provide GRS with a written statement of the deficiencies or required modifications. GRS shall submit a revised CMS addressing all of Illinois EPA's comments within sixty (60) days of receipt of Illinois EPA's written comments. Illinois EPA shall review the revised CMS and shall approve, disapprove, or require further modifications within sixty (60) days. Illinois EPA shall set out its selection of the remedy for each SWMU and AOC in a written decision explaining the basis for the selection, including its evaluation of each alternative against the criteria in Section 7.2(b). The selection shall be binding upon GRS unless GRS invokes dispute resolution under Section XV within thirty (30) days of receipt of the decision. In that event the Court shall review Illinois EPA's selection on the administrative record and shall uphold it unless GRS demonstrates that the selection is arbitrary and capricious or otherwise not in accordance with law.

7.4 Remedy Implementation. GRS shall commence implementation of the selected remedy at each SWMU and AOC within ninety (90) days of Illinois EPA's written approval of the CMS (or the revised CMS, as applicable). GRS shall diligently pursue the implementation of the selected remedy at each SWMU and AOC and shall complete implementation of the selected remedy, including the installation, construction, and startup of all remedy components, in accordance with the implementation schedule in the approved CMS and, for active remedy components, no later than thirty-six (36) months after the date of Illinois EPA's approval of the CMS, subject to Section IX-A (Force Majeure). Each deadline under this Section VII that follows an Illinois EPA review period shall be extended by one day for each day by which Illinois EPA's review exceeds the period specified in Section 7.3.

7.5 Compliance with Standards. GRS shall achieve the applicable Remediation Objectives at each SWMU and AOC subject to corrective action under this Section within the restoration timeframe in the approved CMS for the Selected Remedy at that SWMU or AOC. For any remedy that relies in whole or in part on monitored natural attenuation, that timeframe shall be the period projected in the approved CMS, and the CMS shall include performance milestones and contingency measures to be implemented if attenuation does not proceed as projected. Compliance shall be demonstrated through a program of confirmatory sampling and analysis conducted in accordance with protocols approved by Illinois EPA. GRS bears the burden of demonstrating that compliance has been achieved.

7.6 Progress Reports. GRS shall submit quarterly progress reports to Illinois EPA and FRC describing all corrective action activities conducted during each reporting period. Each quarterly progress report shall include, at a minimum: (a) a narrative description of all work performed during the reporting period; (b) all analytical results from sampling and analysis conducted during the reporting period; (c) a summary of construction progress, including any deviations from the approved implementation schedule; (d) a discussion of any problems encountered and the actions taken or planned to address them; and (e) a forecast of activities planned for the next reporting period. Quarterly progress reports shall be submitted within thirty (30) days following the end of each calendar quarter (i.e., by April 30, July 31, October 31, and January 31).

7.7 GRS Responsibility. GRS shall be solely responsible for the cost of all corrective action required under this Section, including but not limited to the cost of preparing and submitting the CMS, designing and implementing the selected remedy at each SWMU and AOC, operating and maintaining all remedy components, conducting all associated monitoring and sampling, and performing all reporting required hereunder. The obligation of GRS to bear the costs of corrective action extends to all SWMUs and AOCs subject to corrective action under this Section, as provided herein; provided, however, that GRS shall not be required to bear the cost of addressing contamination originating from off-site sources not owned or operated by GRS, including the Consolidated Metalworks Site, and nothing in this Consent Decree shall waive or impair any right of GRS to seek contribution, cost recovery, or other relief from any person, as provided in Section 17.5.

7.8 SWMU-4 (Landfill Cell B). SWMU-4 is excluded from the corrective action obligations of Sections 7.1 through 7.5 pending completion of the source evaluation described in this Section. Within one hundred eighty (180) days of the Effective Date, GRS shall submit to Illinois EPA for approval a SWMU-4 Source Evaluation Work Plan providing for, at a minimum: (a) the installation of no fewer than two (2) additional monitoring wells along the northeastern Facility boundary between the Consolidated Metalworks Site and Landfill Cell B; (b) expanded compound-specific isotope analysis at MW-11, MW-12, and the new monitoring points; and (c) an evaluation of the waste-disposal records for Landfill Cell B. GRS shall implement the approved Work Plan and shall submit a Source Evaluation Report within twelve (12) months after Illinois EPA's approval of the Work Plan. If Illinois EPA determines, based on the Source Evaluation Report, that releases from Landfill Cell B have caused or contributed to vinyl chloride concentrations at SWMU-4 exceeding the applicable Remediation Objectives, GRS shall, within one hundred twenty (120) days of that determination, submit a CMS addendum for SWMU-4 limited to the contamination attributable to releases from Landfill Cell B, which shall thereafter be subject to Sections 7.2 through 7.5. Any such determination shall be subject to dispute resolution under Section XV. Pending completion of the source evaluation, GRS shall continue to monitor MW-11 and MW-12 under Section XII and shall provide the results to Illinois EPA, FRC, and the U.S. EPA Region 5 remedial project manager for the Consolidated Metalworks Site.

VIII. SUPPLEMENTAL ENVIRONMENTAL PROJECT

8.1 Description. In addition to the civil penalty provided for in Section VI, GRS shall fund a Supplemental Environmental Project ("SEP") consisting of a wetlands restoration and habitat enhancement project along the Rock River corridor in Winnebago County, Illinois. The SEP shall include, but not be limited to, the restoration of degraded wetland areas, the establishment of native riparian vegetation, the improvement of stormwater management infrastructure, and the enhancement of wildlife habitat along the Rock River and its tributaries in Winnebago County. The total amount to be expended on the SEP shall be Two Million Dollars ($2,000,000).

8.2 Administration. The SEP shall be implemented by an independent, qualified SEP Administrator (such as a conservation organization, land trust, or public entity with demonstrated wetlands restoration experience) that is not a Party, selected by Illinois EPA after consultation with GRS and FRC, under a SEP Work Plan and budget approved by Illinois EPA. A SEP Oversight Committee made up of one representative each of Illinois EPA, FRC, and GRS shall review the SEP Work Plan, the selection of project sites, and each annual budget, and Illinois EPA shall resolve any disagreement within the Committee. FRC may serve as a project partner or subcontractor to the SEP Administrator for restoration work within its expertise, provided that FRC shall not control the disbursement of SEP funds. Consistent with the U.S. EPA Supplemental Environmental Projects Policy (2015 Update), GRS shall remain responsible for ensuring that the SEP is performed as required by this Section.

8.3 Payment. GRS shall fund the SEP in the total amount of Two Million Dollars ($2,000,000) by deposits to a segregated SEP account maintained by the SEP Administrator, as follows: Five Hundred Thousand Dollars ($500,000) within ninety (90) days of the Effective Date, and the balance in three (3) installments of Five Hundred Thousand Dollars ($500,000) each, due nine (9), fifteen (15), and twenty-one (21) months after the Effective Date. SEP funds shall be used exclusively for the design, implementation, and administration of the SEP. Interest earned on the segregated account shall be used solely for the purposes of the SEP.

8.4 Reporting. The SEP Administrator shall submit annual progress reports to Illinois EPA, FRC, and GRS describing SEP activities and expenditures during the preceding year. Such annual reports shall include a narrative description of all work performed, a summary of expenditures, and a description of planned activities for the following year. The SEP account shall be audited annually by an independent certified public accountant, and each audit shall be provided to Illinois EPA, FRC, and GRS. GRS may, on reasonable notice and at its own expense, review the books and records of the SEP account. GRS shall not direct SEP activities, and any objection by GRS to an expenditure shall be submitted to Illinois EPA, whose determination shall be final. Illinois EPA may request additional information from the SEP Administrator and may disapprove expenditures that are inconsistent with the approved SEP Work Plan or this Section.

8.5 Completion. The SEP shall be completed within five (5) years of the Effective Date of this Consent Decree. Upon completion of the SEP, the SEP Administrator shall submit a final report to Illinois EPA and the Court certifying that the SEP has been completed and that all funds have been expended in accordance with this Section. The final report shall include a detailed accounting of all SEP expenditures and a description of the environmental benefits achieved.

8.6 Credit. GRS shall receive no credit against the civil penalty imposed under Section VI, or against any other obligation under this Consent Decree, for the SEP payment required under this Section. The SEP is an additional obligation, separate and apart from the civil penalty and corrective action requirements of this Consent Decree.

IX. STIPULATED PENALTIES

9.1 Penalty Amounts. Subject to Sections 9.2, 9.6, and 9.7 and Section IX-A (Force Majeure), in the event GRS fails to comply with any requirement of this Consent Decree by the applicable deadline, GRS shall pay stipulated penalties to the State of Illinois as follows:

(a) For the first (1st) through thirtieth (30th) day of noncompliance: Five Thousand Dollars ($5,000) per day per violation;

(b) For the thirty-first (31st) through sixtieth (60th) day of noncompliance: Ten Thousand Dollars ($10,000) per day per violation;

(c) For the sixty-first (61st) day of noncompliance and each day thereafter: Twenty-Five Thousand Dollars ($25,000) per day per violation.

9.2 Accrual. Stipulated penalties shall begin to accrue on the thirty-first (31st) calendar day following GRS's receipt of written notice of noncompliance from Illinois EPA (a "Notice of Noncompliance"), if GRS has not cured the noncompliance within that thirty (30)-day period, and shall continue to accrue until the date on which GRS achieves full compliance with the requirement at issue. The total stipulated penalties payable under this Section shall not exceed One Million Five Hundred Thousand Dollars ($1,500,000) in the aggregate. This limitation shall not limit any other remedy available to the State under Section 9.4.

9.3 Payment. Stipulated penalties shall be due and payable within thirty (30) calendar days of written demand by the State or Illinois EPA (FRC may request in writing that the State issue such a demand). Payment shall be made to the Environmental Protection Trust Fund, Illinois State Treasurer, in the manner specified in Section 6.2. If GRS disputes the imposition or amount of stipulated penalties, it may invoke the dispute resolution procedures of Section XV; however, stipulated penalties shall continue to accrue during the pendency of any such dispute and shall become due and payable, to the extent the dispute is resolved against GRS, within thirty (30) days of such resolution; no stipulated penalties shall be owed with respect to any matter resolved in GRS's favor.

9.4 Non-Exclusive Remedy. Stipulated penalties under this Section are in addition to, and not in lieu of, any other remedy available to the State or FRC under this Consent Decree or under applicable law, including but not limited to contempt of court proceedings, additional civil penalties under the Illinois Environmental Protection Act or RCRA, injunctive relief, and any other equitable or legal remedy. The imposition or payment of stipulated penalties shall not excuse or cure any noncompliance with the requirements of this Consent Decree.

9.5 Applicability. Stipulated penalties shall apply to each and every requirement of this Consent Decree, including but not limited to: deadlines for the submission of the CMS, progress reports, monitoring reports, and all other reports and submissions; completion of corrective action milestones; payment of civil penalties, SEP funding, and FRC payments; establishment and maintenance of financial assurance; compliance with Remediation Objectives and groundwater standards; and compliance with all monitoring, record-keeping, and access obligations. Each requirement of this Consent Decree for which there is a specified deadline or performance standard shall be treated as a separate obligation for purposes of calculating stipulated penalties, and noncompliance with multiple obligations shall give rise to separate and independent penalties for each obligation. Notwithstanding the foregoing, a single act, omission, or event that causes noncompliance with more than one requirement (including a delay in one milestone that causes later dependent deadlines to be missed) shall be treated as a single violation.

9.6 De Minimis and Reporting Violations. Stipulated penalties shall not apply to de minimis or technical deficiencies in reports or submissions (such as typographical errors, formatting deficiencies, or the omission of non-substantive information) that GRS corrects within fifteen (15) Business Days after receiving notice of them or otherwise becoming aware of them. For a late report or submission that does not delay field Work or any remedy milestone, the per-day amounts in Section 9.1 shall be One Thousand Dollars ($1,000), Two Thousand Five Hundred Dollars ($2,500), and Five Thousand Dollars ($5,000), respectively.

9.7 Waiver. The State may, in its unreviewable discretion, reduce or waive stipulated penalties otherwise due under this Section.

IX-A. FORCE MAJEURE

9A.1 Definition. "Force Majeure" means any event arising from causes beyond the control of GRS, its contractors, or any entity controlled by GRS that delays or prevents the performance of any obligation under this Consent Decree despite GRS's best efforts to fulfill the obligation, including, without limitation: natural disasters, floods, extreme weather that prevents field work, fire, epidemic, war, civil disturbance, or labor disputes not involving GRS employees; unavailability of equipment, materials, or qualified contractors resulting from supply-chain disruptions not caused by GRS; delays in obtaining any permit, access agreement, or approval required from a governmental authority or third party, despite GRS's timely and complete application and diligent efforts; changes in applicable law or regulation that materially affect the Work; and the discovery of subsurface conditions materially different from those described in the Remedial Investigation that could not reasonably have been anticipated. "Best efforts" includes using best efforts to anticipate any potential Force Majeure event and to address its effects as it is occurring and after it has occurred, so as to minimize delay to the greatest extent possible.

9A.2 Exclusions. Force Majeure does not include increased cost or expense of performance, changed financial circumstances, or financial inability to perform, or the failure of GRS's contractors to perform unless that failure itself results from a Force Majeure event.

9A.3 Notice. GRS shall notify Illinois EPA (with a copy to FRC) orally or by email within five (5) Business Days, and in writing within ten (10) Business Days, after GRS first knew or should have known that an event may cause a Force Majeure delay. The written notice shall describe the event, the anticipated length of the delay, its causes, the measures taken and to be taken to prevent or minimize the delay, and a schedule for those measures, together with available supporting documentation. Failure to comply with this Section 9A.3 shall preclude GRS from asserting Force Majeure for that event, unless Illinois EPA, in its discretion, excuses the failure.

9A.4 Extension. If Illinois EPA agrees that the delay or anticipated delay is attributable to Force Majeure, the time for performance of the affected obligations shall be extended for such period as is necessary to complete those obligations, and no stipulated penalties shall accrue for the period of the extension. An extension for one obligation shall not by itself extend the time for any other obligation. Illinois EPA shall notify GRS in writing of its decision within twenty (20) Business Days of receipt of GRS's written notice.

9A.5 Disputes. If Illinois EPA does not agree that a Force Majeure event has occurred, or disagrees with the length of the extension requested, GRS may invoke dispute resolution under Section XV. In any such proceeding GRS shall bear the burden of demonstrating, by a preponderance of the evidence, that the delay was caused by Force Majeure, that the duration of the extension sought was or will be warranted, that GRS used best efforts to avoid and mitigate the delay, and that GRS complied with Section 9A.3.

X. FRC PAYMENTS

10.1 Attorneys' Fees and Costs. GRS shall pay to Fox River Conservancy the sum of Four Hundred Seventy-Five Thousand Dollars ($475,000) in full satisfaction of FRC's claim for attorneys' fees and costs incurred in connection with this action, including but not limited to fees and costs incurred in connection with FRC's investigation, the preparation and filing of FRC's Complaint in Intervention, discovery, motion practice, and settlement negotiations. Such payment shall be due and payable within sixty (60) days of the Effective Date of this Consent Decree.

10.2 Technical Consultant Fees and Costs. GRS shall pay to Fox River Conservancy the sum of One Hundred Twenty-Five Thousand Dollars ($125,000) in full satisfaction of FRC's claim for technical consultant fees and costs incurred in connection with this action, including but not limited to fees and costs for FRC's review and analysis of the Remedial Investigation, evaluation of remedial alternatives, and participation in settlement negotiations. Such payment shall be due and payable within sixty (60) days of the Effective Date of this Consent Decree.

10.3 Total. The total amount payable by GRS to FRC under this Section is Six Hundred Thousand Dollars ($600,000) (the sum of $475,000 and $125,000). Payment of this amount shall constitute full satisfaction of FRC's claims for attorneys' fees, technical consultant fees, and all other costs incurred by FRC in connection with this action.

10.4 Method of Payment. Payments under this Section shall be made by wire transfer to a bank account designated by FRC's counsel, Kessler, Andrade & Yun LLP. FRC's counsel shall provide wire transfer instructions to GRS within ten (10) days of the Effective Date.

XI. FINANCIAL ASSURANCE

11.1 Amount. GRS shall establish and maintain financial assurance in an amount equal to one hundred twenty percent (120%) of the estimated cost of the corrective action required under Section VII (the "Financial Assurance Amount"), as follows: (a) within one hundred twenty (120) days of the Effective Date, GRS shall establish financial assurance in the initial amount of Six Million Four Hundred Eighty Thousand Dollars ($6,480,000), which is fifty percent (50%) of 120% of the total estimated cost of corrective action set forth in Recital 9 ($10,800,000 × 1.20 = $12,960,000; $12,960,000 × 0.50 = $6,480,000); and (b) within sixty (60) days after Illinois EPA's approval of the CMS, and in no event later than twenty-one (21) months after the Effective Date, GRS shall increase the financial assurance to the full Financial Assurance Amount, calculated as 120% of the estimated cost of the Selected Remedies set forth in the approved CMS (plus the estimated cost of any remaining Work under Section 7.8). The financial assurance shall secure the performance of all corrective action obligations of GRS under Section VII of this Consent Decree, including the cost of the Corrective Measures Study, remedy implementation, operation and maintenance, and all associated monitoring.

11.2 Acceptable Forms. Financial assurance under this Section shall be provided in one or more of the following forms, each of which must be satisfactory to Illinois EPA in form and substance:

(a) A surety bond guaranteeing payment or performance, issued by a surety company authorized to transact business in the State of Illinois and rated A- or better by A.M. Best Company or an equivalent nationally recognized rating organization;

(b) An irrevocable standby letter of credit issued by a financial institution that has total assets exceeding One Billion Dollars ($1,000,000,000) and is authorized to transact business in the State of Illinois, in a form acceptable to Illinois EPA, with an initial term of not less than one (1) year and providing for automatic renewal unless the issuing institution provides at least one hundred twenty (120) days' advance written notice of non-renewal to Illinois EPA and GRS, in which event GRS shall have ninety (90) days after such notice to provide substitute financial assurance under this Section before Illinois EPA may draw on the letter of credit;

(c) A trust fund established for the benefit of the State and administered by a trustee approved by Illinois EPA, in a form and with terms satisfactory to Illinois EPA.

11.3 Additional Mechanisms. In addition to the mechanisms listed in Section 11.2, GRS may satisfy all or part of its financial assurance obligation by: (a) an insurance policy meeting the requirements of 35 IAC 724.243(e) (40 C.F.R. § 264.143(e)); (b) a demonstration that GRS meets the financial test criteria of 35 IAC 724.243(f) (40 C.F.R. § 264.143(f)), with annual updates; (c) a written guarantee by a parent or affiliated corporation that meets those financial test criteria, in the form required by 35 IAC 724.251 (40 C.F.R. § 264.151); or (d) any combination of the foregoing and the mechanisms listed in Section 11.2, consistent with 35 IAC 724.243(g) (40 C.F.R. § 264.143(g)). If GRS relies on a financial test or guarantee and it, or the guarantor, ceases to meet the applicable criteria, GRS shall provide alternative financial assurance under Section 11.2 within one hundred twenty (120) days.

11.4 Adjustment. The amount of financial assurance required under this Section shall be adjusted annually based on updated cost estimates prepared by GRS's environmental consultant and approved by Illinois EPA. In no event shall the amount of financial assurance be less than one hundred twenty percent (120%) of the then-current estimated cost of remaining corrective action at the Facility. If the updated cost estimate reflects an increase in the estimated cost of remaining corrective action, GRS shall increase the financial assurance within sixty (60) days of Illinois EPA's written notification of the required increase. If the updated cost estimate reflects a decrease in the estimated cost of remaining corrective action, GRS may request a reduction in the financial assurance, subject to Illinois EPA's written approval, which shall not be unreasonably withheld or delayed. GRS may likewise request a reduction upon completion of construction of the Selected Remedy at any SWMU or AOC, or upon completion of any other component of the Work.

11.5 Failure to Post. Failure to establish or maintain financial assurance within the time and in the manner specified in this Section shall constitute a material violation of this Consent Decree and shall be subject to stipulated penalties under Section IX, accruing as provided in Section 9.2. In addition, upon GRS's failure to establish or maintain financial assurance as required, and following written notice and a thirty (30)-day opportunity to cure, the State may petition the Court for such relief as the Court deems appropriate, including but not limited to the appointment of a receiver, the issuance of an order directing GRS to cease operations at the Facility, or the imposition of additional financial obligations.

XII. GROUNDWATER AND ENVIRONMENTAL MONITORING

12.1 Monitoring Network. GRS shall maintain the existing groundwater monitoring network at the Facility, including but not limited to monitoring wells MW-7, MW-9, MW-12, and all other monitoring wells identified in the Remedial Investigation, as depicted in Appendix C. GRS shall maintain all monitoring wells in good working condition and shall repair or replace any wells that become damaged or inoperable. In addition, GRS shall install such additional monitoring wells as Illinois EPA may reasonably direct, based on data indicating the need for additional monitoring points, at locations and to specifications determined by Illinois EPA, within sixty (60) days of any such directive. All new monitoring wells shall be constructed in accordance with 35 IAC 811.318 and applicable Illinois EPA guidance documents.

12.2 Monitoring Parameters. GRS shall sample all monitoring wells in the Facility monitoring network for the following parameters, at a minimum: volatile organic compounds ("VOCs"), including but not limited to tetrachloroethylene ("PCE"), trichloroethylene ("TCE"), and vinyl chloride, analyzed by EPA Method 8260B or its equivalent; metals, including but not limited to lead, cadmium, and chromium, analyzed by EPA Method 6010C/6020B or equivalent; and such additional parameters as Illinois EPA may require from time to time in writing. All sampling and analysis shall be performed by a laboratory certified by the Illinois EPA Division of Laboratories in accordance with applicable quality assurance and quality control procedures.

12.3 Monitoring Frequency. GRS shall conduct groundwater monitoring at all monitoring wells in the Facility monitoring network on a quarterly basis, meaning four (4) times per calendar year, at approximately equal intervals. Each quarterly monitoring event shall include the measurement of groundwater elevations, the collection and analysis of groundwater samples for all required parameters, and the recording of field observations, including the presence or absence of free product, evidence of well damage, and any other relevant conditions.

12.4 Duration. GRS shall conduct groundwater monitoring under this Section on the following performance-based schedule, which Illinois EPA may further optimize at GRS's request: (a) quarterly monitoring shall continue throughout active remediation and in any event for not less than five (5) years after the Effective Date; (b) after five (5) consecutive years in which results at a monitoring well (or group of wells approved by Illinois EPA) demonstrate compliance with the applicable Remediation Objectives, or a statistically significant stable or declining trend approved by Illinois EPA, monitoring at such well(s) shall be reduced to semi-annual frequency; (c) after ten (10) years of monitoring, and after not less than five (5) years of semi-annual monitoring meeting the criteria in clause (b), monitoring at such well(s) shall be reduced to annual frequency; and (d) monitoring at a well, and ultimately at the Facility, shall terminate upon GRS's demonstration, approved by Illinois EPA, that the applicable Remediation Objectives have been met for four (4) consecutive years, provided that monitoring at the Facility shall not terminate earlier than ten (10) years after the Effective Date. Attainment shall be evaluated using statistical methods consistent with U.S. EPA guidance, including OSWER Directive 9283.1-44, Recommended Approach for Evaluating Completion of Groundwater Restoration Remedial Actions at a Groundwater Monitoring Well (Aug. 2014), and Statistical Analysis of Groundwater Monitoring Data at RCRA Facilities: Unified Guidance (EPA 530/R-09-007, Mar. 2009). If any monitoring event after a frequency reduction shows an exceedance of an applicable Remediation Objective at a well, confirmed by resampling within thirty (30) days, monitoring at the affected well(s) shall revert to quarterly frequency until the criteria of this Section are again met. Illinois EPA's determinations under this Section are subject to dispute resolution under Section XV.

12.5 Reporting. GRS shall submit monitoring reports to Illinois EPA and FRC within forty-five (45) days following the completion of each quarterly sampling event. Each monitoring report shall include, at a minimum: (a) all analytical results from the sampling event, presented in both tabular and graphical format; (b) quality assurance/quality control data, including laboratory certifications, chain-of-custody documentation, and data validation summaries; (c) groundwater elevation data and potentiometric surface maps; (d) an assessment of compliance with applicable Remediation Objectives and Class I groundwater quality standards at each monitoring well; (e) a discussion of contaminant concentration trends at each monitoring well; and (f) any other information requested by Illinois EPA.

12.6 Costs. GRS shall bear all costs associated with groundwater and environmental monitoring under this Section, including but not limited to the costs of sampling, laboratory analysis, data management, report preparation, well maintenance and repair, and the installation of any additional monitoring wells directed by Illinois EPA. GRS shall also bear the costs of any split sampling or verification sampling conducted by Illinois EPA or its designee.

XIII. REPORTING AND RECORD-KEEPING

13.1 Record Retention. GRS shall maintain all records, documents, data, reports, correspondence, and other materials relating to its obligations under this Consent Decree, including but not limited to sampling data, analytical results, field notes, quality assurance/quality control records, construction records, invoices, contracts, and communications with Illinois EPA and FRC, for a period of ten (10) years following the termination of this Consent Decree. GRS shall make such records available for inspection and copying by Illinois EPA and FRC upon request.

13.2 Periodic Reports. In addition to the reports specifically required elsewhere in this Consent Decree, GRS shall submit to Illinois EPA and FRC the following periodic reports:

(a) Quarterly progress reports on corrective action activities, as required by Section 7.6;

(b) Quarterly groundwater monitoring reports, as required by Section 12.5;

(c) Annual summary reports, due no later than March 31 of each year, documenting GRS's overall compliance status during the preceding calendar year, including a summary of all corrective action activities, monitoring results, penalty and SEP payments, and any instances of noncompliance;

(d) Such additional reports as Illinois EPA may reasonably request, in such form and detail as Illinois EPA may specify, within the timeframe specified in Illinois EPA's request.

13.3 Format. All reports, submissions, and correspondence required under this Consent Decree shall be submitted in both hard copy (one original and two copies) and electronic format (PDF and, where applicable, native electronic format) to the addresses and in the manner specified in Section XX (Notices).

13.4 Certification. GRS shall certify the accuracy and completeness of all reports, submissions, and data provided under this Consent Decree. Such certifications shall be signed by a responsible corporate officer of GRS, as defined in 35 IAC 702.126, and shall include the following language: "I certify under penalty of law that this document and all attachments were prepared under my direction or supervision in accordance with a system designed to assure that qualified personnel properly gather and evaluate the information submitted. Based on my inquiry of the person or persons who manage the system, or those persons directly responsible for gathering the information, the information submitted is, to the best of my knowledge and belief, true, accurate, and complete. I am aware that there are significant penalties for submitting false information, including the possibility of fine and imprisonment for knowing violations."

XIV. ACCESS AND INFORMATION

14.1 Facility Access. GRS shall provide the State, Illinois EPA, and their respective agents, consultants, contractors, and representatives, with unrestricted access to the Facility and all portions thereof at all reasonable times, including the right to conduct unannounced inspections, collect samples of any media (including soil, groundwater, surface water, sediment, air, and waste), take photographs and video recordings, observe ongoing operations and remedial activities, and review and copy any records maintained at the Facility. GRS shall not require advance notice as a condition of access by the State or Illinois EPA and shall not impose any conditions, restrictions, or limitations on such access other than compliance with the Facility's generally applicable health and safety requirements. FRC and its consultants shall be entitled to: (a) one (1) site visit per calendar year, and such additional visits as Illinois EPA may approve for good cause, on not less than ten (10) Business Days' written notice to GRS, during normal business hours, accompanied by GRS personnel, and subject to the Facility's health and safety requirements; (b) copies of all progress reports and monitoring reports submitted to Illinois EPA under Sections 7.6 and 12.5; and (c) on reasonable advance notice, the opportunity to observe, and to collect split samples during, scheduled groundwater monitoring events under Section XII, at FRC's own expense, with all FRC split-sample results provided to GRS and Illinois EPA.

14.2 Document Access. GRS shall provide Illinois EPA, upon written or oral request (and FRC, upon written request, with respect to sampling and monitoring data, reports and submissions under this Consent Decree, and other non-privileged environmental records), access to and copies of all documents, records, data, reports, correspondence, and communications relating to contamination at or emanating from the Facility, the investigation and remediation thereof, GRS's compliance with environmental laws and regulations applicable to the Facility, and any other matter addressed in this Consent Decree. GRS may withhold documents protected by the attorney-client privilege, the attorney work-product doctrine, or any other privilege or protection recognized under applicable law, provided that GRS provides a privilege log identifying, for each document withheld, its date, author, recipients, general subject matter, and the privilege asserted. GRS shall not assert any privilege or protection with respect to (a) sampling, analytical, monitoring, hydrogeological, or other technical data; (b) any report, plan, or other submission required under this Consent Decree; or (c) records required to be maintained under applicable environmental law. Nothing in this Consent Decree constitutes a waiver of any privilege or protection, and the production of any privileged document shall not constitute a waiver, consistent with Illinois Supreme Court Rule 201(p). GRS may designate information as a trade secret or confidential business information under 415 ILCS 5/7 and 5/7.1, and FRC shall not disclose such information except as permitted by law or order of the Court.

14.3 No Limitation. Nothing in this Section shall be construed to limit the authority of Illinois EPA to conduct inspections, request information, or exercise any other authority under the Illinois Environmental Protection Act, 415 ILCS 5/, RCRA, 42 U.S.C. §§ 6901 et seq., or any other applicable law or regulation. The access and information rights granted under this Section are in addition to, and not in limitation of, any access or information rights available to the State, Illinois EPA, or FRC under applicable law.

XV. DISPUTE RESOLUTION

15.1 Informal Negotiation. In the event of a dispute between or among the Parties regarding compliance with or interpretation of any provision of this Consent Decree, the Party raising the dispute shall provide written notice to the other Parties, identifying the provision(s) at issue and the basis for the dispute. Within thirty (30) days of the date of such notice, the Parties shall attempt to resolve the dispute through informal negotiation. During the informal negotiation period, representatives of the Parties with authority to resolve the dispute shall meet (in person or by teleconference) at least once in a good-faith effort to reach agreement.

15.2 Formal Dispute Resolution. If the dispute is not resolved through informal negotiation within the thirty (30)-day period specified in Section 15.1, any Party may submit the dispute to the Court for resolution by filing a motion with the Court. The motion shall set forth the nature of the dispute, the positions of the Parties, and the relief sought. The opposing Parties shall have thirty (30) days to respond. The Court may, in its discretion, conduct an evidentiary hearing, receive briefing, or resolve the dispute on the papers. The Court's determination shall be final and binding on all Parties.

15.3 Continued Compliance. During the pendency of any dispute under this Section, whether in the informal negotiation phase or before the Court, GRS shall continue to comply with all requirements of this Consent Decree that are not the subject of the dispute. With respect to the disputed obligation, stipulated penalties shall continue to accrue during the dispute resolution period unless the Court, upon motion by GRS, expressly orders otherwise; provided, however, that payment of such stipulated penalties shall be stayed pending resolution of the dispute, and no stipulated penalties shall be owed with respect to any matter resolved in GRS's favor. GRS shall remain obligated to perform the disputed obligation unless the Court enters an order excusing or modifying such performance.

15.4 Burden of Proof and Standard of Review. In any dispute arising under this Consent Decree, GRS shall bear the burden of demonstrating, by a preponderance of the evidence, that it has complied with the requirements of this Consent Decree. In any dispute concerning the selection or adequacy of a remedy or other technical determination by Illinois EPA under Sections VII, XI, or XII, the Court shall review Illinois EPA's determination on the administrative record and shall uphold it unless it is arbitrary and capricious or otherwise not in accordance with law. Disputes concerning the interpretation of this Consent Decree shall be resolved by the Court de novo, applying ordinary principles of contract interpretation.

XVI. RESERVATION OF RIGHTS — STATE AND FRC

16.1 State Reservation. The State of Illinois reserves all rights, authorities, and remedies available to it under the Illinois Environmental Protection Act, 415 ILCS 5/, RCRA, 42 U.S.C. §§ 6901 et seq., and any other applicable federal or state law, regulation, or rule, except as expressly limited by Section XVII (Covenant Not to Sue) of this Consent Decree. Nothing in this Consent Decree shall be construed as a waiver or limitation of the State's authority to take any action it deems necessary to protect human health or the environment, whether or not such action relates to the matters addressed in this Consent Decree.

16.2 FRC Reservation. FRC reserves all rights and remedies available to it under RCRA § 7002, 42 U.S.C. § 6972, the Illinois Environmental Protection Act, 415 ILCS 5/45, and any other applicable federal or state law, except as expressly limited by Section XVII of this Consent Decree. FRC's agreement to this Consent Decree shall not be construed as a waiver of any right or claim not expressly resolved herein.

16.3 Emergency Authority. Nothing in this Consent Decree shall be construed to limit the State's authority to take emergency response action under the Illinois Environmental Protection Act, 415 ILCS 5/, RCRA, 42 U.S.C. §§ 6901 et seq., or any other applicable law, or to exercise any authority vested in the State, Illinois EPA, or any other agency of the State of Illinois under applicable law. The costs of any such emergency response action taken by the State shall be recoverable from GRS to the fullest extent permitted by law.

XVII. COVENANT NOT TO SUE

17.1 State's Covenant. Subject to the conditions and limitations set forth in Section 17.3 below, the State of Illinois covenants not to bring any civil judicial or administrative action against GRS with respect to the Matters Addressed, including any claims arising from the same operative facts alleged in the State's Complaint filed April 22, 2021, in Case No. 2021-CH-00847, as follows:

(a) Civil Penalty Claims. Effective upon the Effective Date, the State covenants not to sue or take administrative action against GRS for civil penalties for the violations alleged in the State's Complaint and for any other violations arising from the same operative facts through the date of lodging of this Consent Decree. This covenant is conditioned upon GRS's payment of the civil penalty under Section VI;

(b) Injunctive Relief and Corrective Action Claims. Effective upon Remedy Completion, the State covenants not to sue or take administrative action against GRS for injunctive relief, corrective action, or response costs with respect to the Matters Addressed, other than to enforce this Consent Decree, subject to Section XVIII. Before Remedy Completion, the State's remedy with respect to the Matters Addressed shall be enforcement of this Consent Decree, and the State shall not seek corrective action for the Matters Addressed beyond that required by this Consent Decree except under Section XVIII; and

(c) Remedy Completion; Continuing Obligations. When GRS believes that Remedy Completion has occurred, it shall submit a Remedy Completion Report to Illinois EPA and FRC. Within ninety (90) days of receipt, Illinois EPA shall either issue a written certification of Remedy Completion or explain in writing the deficiencies and the actions required to achieve Remedy Completion; disputes are subject to Section XV. The covenants in this Section are conditioned upon GRS's continued performance of its obligations under this Consent Decree. GRS's monitoring, reporting, financial assurance, and record-keeping obligations under Sections XI, XII, and XIII shall survive Remedy Completion and are not conditions precedent to the effectiveness of the covenants in this Section.

17.2 FRC's Covenant. Subject to the conditions and limitations set forth in Section 17.3 below, FRC covenants not to bring any civil action against GRS under RCRA § 7002, 42 U.S.C. § 6972, or the Illinois Environmental Protection Act, 415 ILCS 5/45, for any claims arising from the same operative facts alleged in FRC's Complaint in Intervention filed July 8, 2021; which covenant shall become effective as to civil penalty claims upon the Effective Date, and as to claims for injunctive relief, corrective action, or response costs upon Remedy Completion, on the same terms and conditions as set forth in Section 17.1(a)–(c). The scope of FRC's covenant is coextensive with the scope of the State's covenant as set forth in Section 17.1.

17.3 Conditions and Limitations. The covenants set forth in Sections 17.1 and 17.2 shall not apply to, and shall not preclude or limit, any of the following:

(a) Criminal liability of GRS or any of its officers, directors, employees, or agents;

(b) Liability of GRS for natural resource damages under any applicable federal or state law, including but not limited to CERCLA § 107, 42 U.S.C. § 9607;

(c) Claims arising from environmental conditions at or emanating from the Facility that are not specifically addressed in this Consent Decree, including but not limited to conditions involving contaminants, media, or areas not identified in the Remedial Investigation;

(d) Claims arising from GRS's failure to comply with any provision of this Consent Decree;

(e) Claims arising under the reopener provisions of Section XVIII of this Consent Decree.

17.4 No Third-Party Rights. This Consent Decree does not create any rights in, or grant any cause of action to, any person or entity not a party to this Consent Decree. No person or entity not a party to this Consent Decree shall be entitled to seek enforcement of, or assert any claim or right under, this Consent Decree. Except as provided in Section 17.5, nothing in this Consent Decree shall be construed as providing any protection to GRS against claims brought by any person or entity not a party to this Consent Decree, including claims for property damage or personal injury.

17.5 Contribution Protection and Reservation of GRS Rights. (a) The Parties agree, and by entering this Consent Decree the Court finds, that this Consent Decree is a judicially approved settlement under which GRS has resolved its liability to the State for the Matters Addressed within the meaning of Section 113(f)(2) of CERCLA, 42 U.S.C. § 9613(f)(2), and that, as of the Effective Date, GRS is entitled to protection from contribution actions or claims for the Matters Addressed as provided by Section 113(f)(2) of CERCLA and, to the fullest extent permitted by law, by applicable Illinois law, including 740 ILCS 100/2. (b) Nothing in this Consent Decree waives, releases, or impairs any claim, right, or cause of action of GRS against any person not a Party to this Consent Decree, including the owners or operators (past or present) of the Consolidated Metalworks Site, their successors, any other potentially responsible party for that site, or the United States, for contribution, cost recovery, indemnity, or other relief under Sections 107 and 113(f) of CERCLA, 42 U.S.C. §§ 9607 and 9613(f), Section 22.2(f) of the Illinois Environmental Protection Act, 415 ILCS 5/22.2(f), or other applicable law, with respect to costs incurred or to be incurred in connection with the Facility, including SWMU-4. (c) Amounts expended by GRS under this Consent Decree are "response costs" incurred consistent with the National Contingency Plan, 40 C.F.R. Part 300, to the extent permitted by law.

XVIII. REOPENER PROVISIONS

18.1 General Reopener. The State may petition the Court under Section 18.3 to modify this Consent Decree to require GRS to perform additional corrective action (and to provide corresponding financial assurance) if any of the following conditions is found to exist and that condition or information, together with any other relevant information, indicates that the corrective action required under this Consent Decree is not protective of human health or the environment:

(a) Conditions at the Facility, previously unknown to Illinois EPA and not reasonably discoverable from the Remedial Investigation or other information available to Illinois EPA as of the date of lodging of this Consent Decree, are discovered that are caused by releases from GRS's operations at the Facility (and not by migration from off-site sources, including the Consolidated Metalworks Site), whether in soil, groundwater, surface water, sediment, air, or any other environmental medium;

(b) Information previously unknown to Illinois EPA and not reasonably available to it as of the date of lodging of this Consent Decree is received that reveals that the contamination addressed by this Consent Decree that is attributable to GRS's operations is of a materially greater magnitude, extent, duration, or concentration than was indicated in the Remedial Investigation or was otherwise previously known to the Parties;

(c) The selected remedy at any SWMU or AOC fails to achieve the applicable Remediation Objectives within the timeframe established in the approved CMS (as it may be extended under this Consent Decree), after implementation of any contingency measures required by the approved CMS.

18.2 No Limitation. Subject to the conditions of Section 18.1, the State may exercise its reopener rights at any time, including after the completion of corrective action, the attainment of Remediation Objectives, or the expiration of the monitoring period established under Section XII. The reopener provisions of this Section shall survive the termination of this Consent Decree and shall remain in full force and effect in perpetuity.

18.3 Procedure. The State shall provide GRS with written notice of its intent to reopen this Consent Decree, specifying the factual and legal basis for reopening and the additional actions the State believes are required. GRS shall have thirty (30) days from receipt of such notice to respond in writing. If the Parties are unable to agree on the scope of additional work or other actions required, the State may petition the Court to modify this Consent Decree to incorporate such additional requirements as the Court deems appropriate. The State shall bear the burden of demonstrating, by a preponderance of the evidence, that the conditions of Section 18.1 are satisfied and that the additional actions sought are necessary and consistent with applicable law.

18.4 FRC Reopener. FRC may submit to the State and Illinois EPA a written request that the State exercise its rights under this Section, together with the information on which the request is based, and the State shall respond in writing within sixty (60) days. If the State declines to act, FRC may petition the Court under Section 18.3, subject to the same conditions, standards, and burden of proof applicable to the State.

XIX. TERMINATION

19.1 Conditions for Termination. This Consent Decree may be terminated upon the joint motion of all Parties, or upon motion by GRS on notice to the State and FRC, after GRS has demonstrated to the satisfaction of the Court that each of the following conditions has been met:

(a) GRS has paid all civil penalties required under Section VI, all stipulated penalties accrued under Section IX, and all FRC payments required under Section X, in full and without offset or deduction;

(b) GRS has completed all corrective action required under Section VII and has achieved and maintained compliance with all applicable Remediation Objectives and Class I groundwater quality standards at all SWMUs and AOCs identified in the Remedial Investigation;

(c) GRS has completed the groundwater monitoring required under Section XII (as it may be reduced or terminated under Section 12.4), or has provided for any remaining monitoring through an enforceable permit condition or written agreement with Illinois EPA, including the submission of all required monitoring reports;

(d) GRS has fully funded the SEP required under Section VIII and the SEP has been completed by the SEP Administrator in accordance with Section 8.5;

(e) GRS has satisfied all other obligations under this Consent Decree, including but not limited to the maintenance of financial assurance, the submission of all required reports, and compliance with all access and information requirements.

19.2 Opposition. The State or FRC may oppose any motion by GRS to terminate this Consent Decree, and the Court shall consider such opposition before ruling on the motion. The Court may deny a motion to terminate if it finds that GRS has not fully satisfied all conditions for termination set forth in Section 19.1, or if it finds that termination would not be in the public interest.

19.3 Survival. The reopener provisions of Section XVIII shall survive the termination of this Consent Decree and shall remain in full force and effect following such termination. The record-keeping obligations of Section 13.1 shall likewise survive termination of this Consent Decree for the period specified therein.

XX. NOTICES

20.1 All notices, reports, submissions, and other communications required or permitted under this Consent Decree shall be in writing and shall be deemed duly given when delivered by hand, sent by overnight courier service (with confirmation of delivery), or sent by United States mail, postage prepaid, certified, return receipt requested, to the following addresses (or to such other addresses as the Parties may designate in writing):

To the State (Office of the Illinois Attorney General):

Martin J. Calloway Deputy Bureau Chief, Environmental Bureau Office of the Illinois Attorney General 69 West Washington Street, Suite 1800 Chicago, Illinois 60602 Telephone: (312) 814-3600

Email: mcalloway@ilag.gov

To Illinois EPA:

Timothy R. Hennessey Chief, Division of Land Pollution Control Illinois Environmental Protection Agency 1021 North Grand Avenue East P.O. Box 19276 Springfield, Illinois 62794-9276 Telephone: (217) 782-6762

Email: timothy.hennessey@illinois.gov

To FRC:

Dr. Lena M. Okafor Executive Director Fox River Conservancy 814 North Church Street, Suite 200 Rockford, Illinois 61103 Telephone: (815) 555-0192

Email: lokafor@foxriverconservancy.org

With a copy to:

Margaret S. Andrade Kessler, Andrade & Yun LLP 55 East Monroe Street, Suite 2400 Chicago, Illinois 60603 Telephone: (312) 555-0274

Email: mandrade@kaylaw.com

To GRS:

Sandra K. Frey General Counsel Greenfield Recycling Solutions, Inc. 4200 Industrial Corridor Drive Rockford, Illinois 61101 Telephone: (815) 555-0331

Email: sfrey@greenfieldrecycling.com

With a copy to:

Rachel A. Downing Hartwell, Brannigan & Locke LLP 150 North Wacker Drive, Suite 3200 Chicago, Illinois 60606 Telephone: (312) 555-0488

Email: rdowning@hbl-law.com

20.2 Any Party may change its designated address or contact information by providing written notice to all other Parties in accordance with this Section.

XXI. MISCELLANEOUS PROVISIONS

21.1 Entire Agreement. This Consent Decree, including all Appendices hereto, constitutes the entire agreement among the Parties with respect to the subject matter hereof and supersedes all prior and contemporaneous negotiations, representations, warranties, understandings, and agreements, whether written or oral, relating to the subject matter of this Consent Decree. No prior drafts of this Consent Decree, and no prior statements or representations made by any Party during the negotiation of this Consent Decree, shall be admissible to vary or contradict the terms hereof.

21.2 Modifications. This Consent Decree may be modified only by a written agreement signed by all Parties and approved by the Court, except that non-material modifications to schedules and deadlines (not to exceed sixty (60) days) may be made by written agreement between GRS and Illinois EPA without Court approval. Any modification that extends a deadline by more than sixty (60) days, modifies the substantive obligations of any Party, or changes the amount of any penalty, payment, or financial assurance requirement shall require Court approval. FRC shall be notified of all proposed modifications, whether material or non-material.

21.3 Severability. If any provision of this Consent Decree is held to be invalid, illegal, or unenforceable by a court of competent jurisdiction, the validity, legality, and enforceability of the remaining provisions shall not in any way be affected or impaired thereby, and the invalid provision shall be modified to the minimum extent necessary to make it valid and enforceable while preserving the intent of the Parties.

21.4 Governing Law. This Consent Decree shall be governed by, and construed and interpreted in accordance with, the laws of the State of Illinois, without regard to its conflict-of-laws principles. To the extent that any issue arising under this Consent Decree involves the interpretation of federal law, including RCRA, 42 U.S.C. §§ 6901 et seq., such issue shall be resolved in accordance with applicable federal law.

21.5 Counterparts. This Consent Decree may be executed in two or more counterparts, each of which shall be deemed an original, and all of which together shall constitute one and the same instrument. Facsimile and electronic signatures shall be deemed to have the same legal effect as original signatures.

21.6 Headings. The section headings and captions used in this Consent Decree are inserted for convenience of reference only and shall not affect the meaning, interpretation, or construction of any provision of this Consent Decree.

21.7 Public Participation. Prior to entry by the Court, this Consent Decree shall be lodged with the Court and made available for a thirty (30)-day public comment period in accordance with 415 ILCS 5/31(c) and applicable Illinois EPA procedures. The State shall publish notice of the proposed Consent Decree and the opportunity for public comment in a newspaper of general circulation in Winnebago County and on the Illinois Attorney General's website. The State shall respond to any significant comments received during the public comment period and shall file a response to comments with the Court prior to requesting entry of the Decree.

21.8 No Waiver. The failure of any Party to enforce any provision of this Consent Decree, or to exercise any right or remedy available hereunder, shall not constitute a waiver of such provision, right, or remedy, and shall not limit or impair the right of any Party to enforce such provision or exercise such right or remedy at any later time. No waiver of any provision of this Consent Decree shall be effective unless made in writing and signed by the waiving Party.

21.9 Costs of Compliance. GRS shall bear all costs of complying with this Consent Decree, including but not limited to the costs of corrective action, monitoring, reporting, financial assurance, legal counsel, and consultants. Neither the State nor FRC shall bear any cost or expense arising from GRS's obligations under this Consent Decree.

XXII. EFFECTIVE DATE AND ENTRY

22.1 This Consent Decree shall become effective and binding upon all Parties upon entry by the Court, following the conclusion of the thirty (30)-day public comment period required under Section 21.7 and the State's filing of a response to any public comments received.

22.2 The Parties hereby consent to the entry of this Consent Decree and respectfully request that the Court enter this Decree forthwith upon the conclusion of the public comment period. By their signatures below, the undersigned representatives of each Party certify that they are duly authorized to enter into this Consent Decree and to bind their respective principals to its terms.

&nbsp;

SIGNATURE PAGE

&nbsp;

FOR THE PEOPLE OF THE STATE OF ILLINOIS:

OFFICE OF THE ILLINOIS ATTORNEY GENERAL

By: ________

Name: Martin J. Calloway

Title: Deputy Bureau Chief, Environmental Bureau

Date: ________

&nbsp;

ILLINOIS ENVIRONMENTAL PROTECTION AGENCY

By: ________

Name: Jennifer L. Hambrick

Title: Director, Division of Land Pollution Control

Date: ________

&nbsp;

FOR FOX RIVER CONSERVANCY:

FOX RIVER CONSERVANCY

By: ________

Name: Dr. Lena M. Okafor

Title: Executive Director

Date: ________

&nbsp;

KESSLER, ANDRADE & YUN LLP Counsel for Fox River Conservancy

By: ________

Name: Margaret S. Andrade

Title: Partner

Date: ________

&nbsp;

FOR GREENFIELD RECYCLING SOLUTIONS, INC.:

GREENFIELD RECYCLING SOLUTIONS, INC.

By: ________

Name: Thomas R. Ellison

Title: Chief Executive Officer

Date: ________

&nbsp;

GREENFIELD RECYCLING SOLUTIONS, INC.

By: ________

Name: Sandra K. Frey

Title: General Counsel

Date: ________

&nbsp;

APPROVED AND SO ORDERED:

________________________________________

HON. PATRICIA SUNG Circuit Court Judge Circuit Court of Winnebago County, Illinois Seventeenth Judicial Circuit

Date: ________

APPENDICES

&nbsp;

The following Appendices are incorporated by reference into this Consent Decree as though fully set forth herein. Copies of the Appendices shall be maintained in the official case file and shall be available for inspection and copying by any Party upon request.

Appendix A — Facility Site Map Showing Locations of SWMU-1, SWMU-2, SWMU-3, SWMU-4, AOC-1, and All Monitoring Wells

[Not attached — to be finalized prior to entry]

Appendix B — Table of Applicable Remediation Objectives Under 35 IAC 742 and Class I Groundwater Quality Standards Under 35 IAC 620.410

[Not attached — to be finalized prior to entry]

Appendix C — Monitoring Well Network Map and Well Construction Details (Including Well Locations, Depths, Screen Intervals, and Construction Materials)

[Not attached — to be finalized prior to entry]

Appendix D — Remedial Investigation Report (Draft Submitted to Illinois EPA on January 15, 2023), Prepared by Terravance Environmental Group, LLC, on behalf of GRS, including Appendices G (Fate and Transport Modeling) and H (Compound-Specific Isotope Analysis)

[Not attached — to be finalized prior to entry]