PROJECT LUMEN — CO-DEVELOPMENT AGREEMENT

UPDATED ISSUES LIST — COMPANION TO TURN 3 REDLINE (lumen-codev-v3-redline.docx)

TerraCore Systems, Inc. (Delaware corporation) / Axial Biometrics, LLC (Virginia limited liability company)

Prepared by Whitfield Corr & Loewe LLP (Matter No. WCL-2025-04417) | Draft for partner review April 3, 2025 | For circulation April 4, 2025

Distribution (upon circulation): Dana Yun (Kerwick Strauss LLP, counsel to Axial); Priya Chandrasekaran (SVP, Corporate Development, TerraCore); Marcus Ellison (VP, Strategic Partnerships, Axial). Baseline: Turn 2 TerraCore counter-markup (March 21, 2025). Turn 3 changes are shown as tracked changes against Turn 2. Sources: Turn 1 Axial initial draft (March 3, 2025), Turn 2 counter-markup, and the March 14-28, 2025 negotiation correspondence.

1. Summary of Status

| RESOLVED POINTS | OPEN POINTS (REQUIRING BUSINESS ESCALATION) | PLACEHOLDERS (AWAITING FURTHER INPUT) |
| --- | --- | --- |
| 1. Tiered revenue split: 55% TerraCore / 45% Axial up to and including $20M Cumulative Net Revenue; 50/50 above $20M (§§1.10A, 7.2, 7.3) 2. Exclusivity period of 18 months from the Effective Date, with mutual Schedule 4 carve-outs for pre-existing third-party contracts (§§8.1, 8.2; Schedule 4) 3. Steering Committee composition (4 members, 2 per party), unanimous voting, and deadlock escalation: 15 business days, then CEOs for 10 business days, then expedited CPR mediation (§§5.1, 5.4, 5.5) 4. Confidentiality tail of 4 years after termination/expiration; trade secrets protected indefinitely (§9.3) 5. Governing law (Delaware) and arbitration (JAMS Comprehensive Rules; 3 arbitrators; Washington, D.C. seat) (§§14.1, 14.2) 6. Termination for convenience: after Month 6; 120 days' notice; Break Fee of 20% of Unfunded Commitment (§§1.14A, 11.2) 7. Improvement IP owned by the party whose Background IP was improved; non-exclusive, royalty-bearing license back to the other party (§6.5) 8. Background IP: each party retains its own (unchanged) (§§1.2, 6.1) 9. Cost shares 55/45 ($3,520,000 / $2,880,000); total development budget $6.4M; 10% overrun threshold ($640,000); quarterly reconciliation (§§1.4, 1.11, 4.1-4.4; Exhibit B) 10. Development term of 18 months plus two 6-month extensions by mutual written consent (§§1.6, 3.1, 3.2) | 1. Foreground IP ownership: two bracketed alternatives (§§1.8, 6.3, 6.4, 6.6, 11.4(b), 11.5) Alternative A (TerraCore): sole TerraCore ownership of the integrated firmware layer, with a perpetual, royalty-free license back to Axial limited to the biometric field Alternative B (Axial): joint ownership, with mutual field-of-use restrictions (TerraCore: embedded industrial computing; Axial: biometric identity verification) Escalation: Chandrasekaran / Ellison, then, if necessary, Anand / Firth | 1. Improvement IP license rate: [●]% of Net Revenue attributable to the improvement; needs commercial agreement before execution (§6.5) 2. Exhibit C, Data Privacy & Security Addendum (biometric training data; SOC 2 Type II requirements for shared infrastructure): Axial counsel (Dana Yun) to deliver a draft by April 11, 2025 (§§5.2(h), 15.11; Exhibit C) 3. Schedule 4, pre-existing third-party contracts: blank template attached; each party to populate before execution, no later than 5 business days before signing (§8.2; Schedule 4) |

2. Detailed Issues List

| No. | Issue | Turn 1 (Axial, Mar. 3) | Turn 2 (TerraCore, Mar. 21) | Turn 3 Treatment | Turn 3 Section(s) | Source in Thread | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-1 | Revenue split | 50/50 flat split of Net Revenue. | 58% TerraCore / 42% Axial flat; no tiers. | Tiered by Cumulative Net Revenue: Tier 1 (up to and including $20,000,000): 55% TerraCore / 45% Axial; Tier 2 (above $20,000,000): 50/50. Tiers apply incrementally. New definition of "Cumulative Net Revenue" (§1.10A) is tied to the §7.3 quarterly reports and audit, and to the quarterly reconciliation cadence (§4.3; Exhibit B §5). Quarterly reports now show Cumulative Net Revenue and the tier allocation. | §§1.10A, 7.2(a)-(c), 7.3(d)-(e) | Ellison Mar. 26; Chandrasekaran Mar. 28; Holt Mar. 27 summary | RESOLVED |
| R-2 | Exclusivity period and carve-out | 24 months; no carve-outs. | 12 months; TerraCore-only OEM carve-out (no reciprocal carve-out for Axial). | 18 months from the Effective Date. One-sided OEM carve-out deleted. Mutual carve-out for each party's pre-existing third-party contracts listed on Schedule 4 ("Pre-Existing Contracts"), applying equally to both parties. Anti-expansion proviso kept and applied to both parties. | §§8.1, 8.2; Schedule 4 | Chandrasekaran Mar. 25; Ellison Mar. 26 | RESOLVED |
| R-3 | Steering Committee: composition, voting, deadlock | 4 members (2 per party); unanimous vote; deadlock: 15 business days, then CEOs (meet within 10 business days, resolve within 20), then Article 14. | Majority vote; TerraCore casting vote on Budget Matters; [●] escalation periods. | Unanimous vote restored; casting vote deleted. Three-step Governance Escalation Procedure: (1) Committee, 15 business days; (2) CEOs (Raj Anand / Colleen Firth), 10 business days; (3) expedited, non-binding CPR mediation. Expressly separate and procedurally independent from JAMS arbitration, with cross-references in §§5.5(d) and 14.2. Exhibit A change control restored to unanimous vote. | §§5.2(f), 5.4, 5.5; Exhibit A §5 | Ellison Mar. 24; Chandrasekaran Mar. 25 | RESOLVED |
| R-4 | Confidentiality tail | 3 years post-termination; no trade secret carve-out. | 5 years post-termination; expressly no separate trade secret period. | 4 years after termination or expiration. Trade secrets protected indefinitely for as long as they qualify as trade secrets under applicable law (DTSA; Delaware UTSA). Survival clause conformed. | §§9.3, 11.5 | Ellison Mar. 26; Chandrasekaran Mar. 28 | RESOLVED |
| R-5 | Governing law and arbitration | Virginia law; AAA; Arlington, VA; 1 arbitrator. | Delaware law; JAMS; Wilmington, DE; 3 arbitrators. | Delaware law (unchanged). JAMS Comprehensive Arbitration Rules; seat in Washington, D.C.; 3 arbitrators. Arbitration covers "Contract Disputes" and excludes Steering Committee Deadlocks. New paragraph distinguishes JAMS arbitration from the CPR deadlock mediation. | §§14.1, 14.2 | Holt Mar. 27; Chandrasekaran Mar. 28 | RESOLVED |
| R-6 | Termination for convenience / break fee | Any time; 120 days' notice; no break fee. | Only after Month 9; 120 days' notice; break fee of 25% of remaining cost share. | Either party, after Month 6 of the Development Term; 120 days' notice (Turn 1 baseline retained). Break Fee = 20% x Unfunded Commitment, applied symmetrically. "Unfunded Commitment" = total cost-share obligation (§4.2) minus amounts actually funded as of the effective date of termination. Illustrative drafting note: TerraCore funds $1,760,000 of $3,520,000, so fee = $352,000 (Axial equivalent: $288,000). | §§1.14A, 11.2(a)-(b) | Chandrasekaran Mar. 28 (Holt Mar. 27 summary had listed this as open) | RESOLVED (per R. Holt instructions) |
| R-7 | Improvement IP ownership | Owned by owner of underlying Background IP; royalty-free license to the other party. | Owned by party whose Background IP was improved; royalty-bearing license at [●]%. | Owned by the party whose Background IP was improved (TC Modules/firmware: TerraCore; AB Algorithms/training datasets: Axial), regardless of which party made the improvement, with an express assignment. Non-exclusive, royalty-bearing license to the non-owning party (rate: see P-1). | §§1.8A, 6.5, 11.4(b-1) | Holt Mar. 27; Chandrasekaran Mar. 28 | RESOLVED (rate is a placeholder) |
| R-8 | Background IP ownership | Each party retains sole ownership. | Unchanged. | Unchanged: TerraCore keeps the TC Modules and associated firmware; Axial keeps the AB Algorithms and related training datasets. | §§1.2, 6.1, 6.2 | Ellison Mar. 14; Holt Mar. 27 | RESOLVED (unchanged) |
| R-9 | Cost share, budget, overrun, reconciliation | $6,400,000 budget; Turn 1 text already reflects 55/45 cost share, 10% overrun threshold and quarterly reconciliation. | 55% ($3,520,000) / 45% ($2,880,000); 10% overrun threshold ($640,000) needing Steering Committee approval; quarterly reconciliation. | No change from Turn 2. Same figures used in the Unfunded Commitment and Break Fee mechanics. | §§1.4, 1.11, 4.1-4.4; Exhibit B | Chandrasekaran Mar. 21; Holt Mar. 27 | RESOLVED (unchanged) |
| R-10 | Development term | 18 months plus two 6-month extensions by mutual written consent. | Unchanged. | Unchanged. Milestone targets are stated as MVP in Q4 2025 and commercial launch in Q2 2026 (§2.2; Exhibit A). | §§1.6, 2.2, 3.1, 3.2; Exhibit A | Ellison Mar. 14 and Mar. 26; Chandrasekaran Mar. 28 | RESOLVED (unchanged) |
| O-1 | Foreground IP ownership | Joint ownership (undivided 1/2 interests); broad definition. | Alternative A: sole TerraCore ownership of the integrated firmware layer; perpetual, royalty-free license back to Axial limited to the biometric field; definition narrowed to the firmware layer. | Both alternatives bracketed and labelled. [Alternative A: TerraCore position] and [Alternative B: Axial position: joint ownership; neither party may exploit Foreground IP in the other's primary field (TerraCore: embedded industrial computing; Axial: biometric identity verification) without written consent]. Drafting Note: "Foreground IP ownership remains open. Bracketed for business-level escalation." Conforming brackets in §§1.8, 6.4, 6.6, 11.4(b), 11.5. | §§1.8, 6.3, 6.4, 6.6, 11.4(b), 11.5 | Yun Mar. 22; Holt Mar. 27; Chandrasekaran Mar. 28 | OPEN: business escalation (Chandrasekaran/Ellison; then Anand/Firth) |
| P-1 | Improvement IP license rate | N/A (royalty-free). | [●]% of Net Revenue attributable to the Improvement IP. | [●]% of Net Revenue attributable to the relevant Improvement IP (defined as the "Improvement IP Royalty Rate"); margin comment flags it as an unresolved placeholder needing commercial agreement before execution. | §6.5 | Holt Mar. 27; Chandrasekaran Mar. 28 | PLACEHOLDER: business teams |
| P-2 | Exhibit C: Data Privacy & Security Addendum | "To be provided"; finalize within 30 days of the Effective Date. | "To be drafted by Axial"; intended-scope outline; delivery [●] days after the Effective Date. | Placeholder page titled "Data Privacy & Security Addendum"; no substantive privacy language. Drafting note: Axial counsel (Dana Yun, Kerwick Strauss LLP) to deliver draft language by April 11, 2025. Body cross-references (§§5.2(h), 15.11) confirm Exhibit C is the Data Privacy & Security Addendum and will include SOC 2 Type II requirements for shared infrastructure. | §§5.2(h), 15.11; Exhibit C | Holt Mar. 27; Chandrasekaran Mar. 28 | PLACEHOLDER: Axial draft due Apr. 11, 2025 |
| P-3 | Schedule 4: pre-existing third-party contracts | N/A (no carve-outs). | N/A (TerraCore-only OEM carve-out; no schedule). | Blank Schedule 4 template attached (Part A TerraCore; Part B Axial), adapted from the Schedule 4 spreadsheet template, with completion instructions, certification and signature blocks. Each party to deliver its completed Part no later than 5 business days before execution. | §8.2; Schedule 4 | Chandrasekaran Mar. 25 and Mar. 28; Ellison Mar. 26 | PLACEHOLDER: each party to populate before execution |

Housekeeping confirmations: (i) party names and descriptors conformed ("TerraCore Systems, Inc., a Delaware corporation"; "Axial Biometrics, LLC, a Virginia limited liability company"); (ii) notice addresses verified (TerraCore principal office, Wilmington, DE; TerraCore R&D Lab, Austin, TX; Axial principal office, Arlington, VA); Axial's registered agent added in brackets as a copy recipient; (iii) MVP (Q4 2025) and commercial launch (Q2 2026) targets appear in §2.2 and Exhibit A; (iv) stray Turn 2 formatting artifacts cleaned up ("[DELETED]/[ADDED]" heading labels; "###" in the §6.6 heading).

3. WCL Internal Review Points for R. Holt (remove this section before circulation)

These items are flagged with margin comments in the Turn 3 redline. They are judgment calls or gaps in the thread rather than guesses.

| No. | Section | Point | Proposed Treatment in Turn 3 |
| --- | --- | --- | --- |
| I-1 | §11.2 | The thread contains no written Axial acceptance of the March 28 convenience-termination/break-fee proposal, and the March 27 Holt summary listed it as open. The thread shows no Axial objection to the 120-day notice period: Ellison's March 14 email flags convenience termination only generally, and Chandrasekaran's March 28 email confirms 120 days. | Drafted as agreed per instructions. Recommend confirming with Dana before or at circulation. |
| I-2 | §§1.14A, 11.2(b) | Timing of the Unfunded Commitment: the instructions say "termination date"; the March 28 email says "termination effective date." Measuring on the notice date would produce a higher fee. Also open: whether the total cost-share obligation includes approved overruns. | Effective date of termination used (consistent with Turn 2); fixed §4.2 amounts used. |
| I-3 | §2.2; Exhibit A; §3.1 | Exhibit A month ranges (Phase 3: Months 10-15; Phase 4: Months 16-18) do not match the Q4 2025 MVP / Q2 2026 launch targets for a Q2 2025 Effective Date. §3.1 (Phase 4 may run into an Extension Period) conflicts with Exhibit A. | No change; raise with Axial or the business team. |
| I-4 | §6.5 | Chandrasekaran's March 28 email says "improving party owns"; the instructions, Turn 2 and the Holt March 27 email say the owner of the improved Background IP owns. | Drafted per instructions, with an express assignment to the Background IP owner. |
| I-5 | §§6.3, 6.4 | Alternative A field: the instructions say "biometric-authentication field"; Turn 2 §6.4 says "biometric identity verification" (which is also Axial's Alternative B primary field). Under Alternative B, the core Lumen product may fall in both parties' primary fields. | Turn 2 wording kept as TerraCore's tabled position; point flagged for the business-level escalation. |
| I-6 | §7.2 | Incremental vs. retroactive application of the 50/50 tier is not stated expressly in the thread. | Drafted as incremental (marginal). |
| I-7 | §5.5(c)-(d) | CPR mediation outside date and the status-quo fallback if mediation fails are not covered by the thread. | Both bracketed. |
| I-8 | §8.2 | The anti-expansion proviso (carried over from Turn 2 and made mutual) and the renewal treatment are not expressly agreed. | Proviso kept; renewal language bracketed. |
| I-9 | §15.11 | Exhibit C timing: Turn 2 had post-Effective Date delivery, but the agreed April 11 delivery date is pre-signing. | Bracketed "prior to execution" finalization; Turn 2 intended-scope outline deleted (placeholder only). |
| I-10 | §1.10A | "Financial reconciliation" cross-reference: §4.3 reconciles costs, while revenue reporting and audit are in §7.3. | Cross-referenced both. |
| I-11 | Preamble | EINs do not appear in the recitals in Turn 1 or Turn 2. | Not added; confirm whether they are wanted. |
| I-12 | Schedule 4 | No Schedules 1-3 exist, and the template refers to "non-compete" obligations, which the agreement does not contain. | Schedule 4 label retained; wording conformed to Article 8. |
| I-13 | §15.1 | Axial's registered agent was not previously a notice party. | Added in brackets for decision. |